## Slide 1
Lytle Denny, Anadromous Fish Program Manager
Shoshone-Bannock Tribes
2023 LSRCP Annual Meeting
April 25, 2023
Infrastructure and Operations Audit of
The Upper Salmon Basin 2022

## Slide 2
Background
So why an audit?
We have a deficit to fill

## Slide 3
LSRCP Adult Deficit
All Basins
Chart: Adult (Adults + Jacks) Shortfall
| Northeast Oregon | Southeast Washington | Clearwater | Salmon
Adult Shortfall | -485 | 628 | 1498.69 | -16445

## Slide 4
Why it is important to address the fish deficit?

## Slide 5
Why it is important to address the fish deficit?

## Slide 6
Audit
Scope
Goal
  Develop a 10-year strategic plan that will enable the LSRCP to meet adult return goals
Objective
  Identify short-term options that will enable the LSRCP to immediately begin working on addressing the fish deficit
  Identify long-term options that will enable the LSRCP to consistently meet the adult return goals
Target Watersheds
  Upper Salmon
  East Fork Salmon River
  Yankee Fork Salmon River
  Panther Creek
  Valley Creek

## Slide 7
Background
Base Plans for Upper Salmon
Sawtooth was constructed in 1985 to be the central rearing facility for the Upper Salmon
Three release locations were identified
Adult goal was set at 19,445
Target release of 2.3 million smolt
Assumed SAR of 0.87%
Location | Smolts | Adults
Sawtooth | 1,300,000 | 11,310
East Fork | 700,000 | 6,090
Valley Creek | 300,000 | 2,045
Total | 2,300,000 | 19,445

## Slide 8
Sawtooth
Infrastructure & Audit Findings
A smolt program has been in operation since 1985
Current production is short by 300,000
On-station release is larger than originally planned
Current production does not include Valley Creek or East Fork Salmon River
Yankee Fork was initiated in 2008
Location | Smolts
Sawtooth | 1,700,000
Yankee Fork | 300,000
Total | 2,000,000

## Slide 9
Sawtooth
Infrastructure & Audit Findings

## Slide 10
Sawtooth
Infrastructure & Audit Findings
Average adult returns are far short of the adult goal (-13,445 deficit)
SARs average 0.33% compared to assumed 0.87%

## Slide 11
East Fork Salmon River
Infrastructure & Audit Findings
A smolt program was operated from 1984-1998
Smolt release numbers were below target
  Target – 700,000
  Low - 12,368 High – 514,600
Adult returns were below target
  Target 6,090
  Low – 0 High – 160
SARs were below target
  Target – 0.87%
  Low – 0 High – 0.06%

## Slide 12
East Fork Salmon River
Infrastructure & Audit Findings
A satellite facility was constructed in 1984

## Slide 13
East Fork Salmon River
Infrastructure & Audit Findings
Radial Gates
Barrier
Intake
Holding Ponds
Fish Ladder
Bunkhouse
Spawn Shed
Office & Patio
A satellite facility was constructed in 1984

## Slide 14
Yankee Fork Salmon River
Infrastructure & Audit Findings
A smolt program has been in operation since BY 2008
Smolt release target is 300,000, can be increased to 600,000 under existing Bi-Op
Acclimation facility is needed
A picket weir and trap has been in operation since 2008

## Slide 15
Yankee Fork Salmon River
Infrastructure & Audit Findings
Significant planning has been completed by the Tribes

## Slide 16
Yankee Fork Salmon River
Infrastructure & Audit Findings

## Slide 17
Yankee Fork Salmon River
Infrastructure & Audit Findings

## Slide 18
Panther Creek
Infrastructure & Audit Findings
An eggbox program has been in operation since 2014
Currently permitted for 400,000 smolts
A picket weir and trap has been in operation since 2018

## Slide 19
Panther Creek
Infrastructure & Audit Findings
Significant planning has been completed by the Tribes

## Slide 20
Valley Creek
Infrastructure & Audit Findings
Included as part of the LSRCP mitigation
Release target was set at 300,000 smolts
Adult goal was set at 2,045
No program has been implemented
No current infrastructure in place

## Slide 21
Short-Term Summary
Infrastructure & Audit Findings
Upper Salmon
  Increase Rearing Density
  Decrease Size-At-Release
East Fork Salmon River
  Develop options paper
    Start w/ 180,000 smolt program using East Fork stock
  Adapt holding ponds to be conducive for acclimation

## Slide 22
Short-Term Summary
Infrastructure & Audit Findings
Yankee Fork Salmon River
  Increase program from 300k to 360k
  Develop acclimation facility
  Develop resistance board weir/trap
  Collect broodstock
Valley Creek
  Develop options paper
Panther Creek
  Develop 360K smolt program
  Work w/ Trustees Council to use funds to develop satellite facility and production at Sawtooth

## Slide 23
Long-Term Summary
Infrastructure & Audit Findings

## Slide 24
Questions