Subantarctic Expeditions

Operational Procedures for Management & Research Expeditions in the New Zealand Subantarctic

These procedures aim to put in place measures and standards which will aid the efficient and safe management of Subantarctic expeditions. Expedition Leaders are responsible and accountable for ensuring all expedition members are aware of and adhere to these procedures, permit conditions, safety and work plans for the expedition.

CONTENTS

Subantarctic Expeditions	1

1.0	 INTRODUCTION	5

1.1	 EXPEDITION ROLES	5

Expedition Leader	5

Departmental Representative	5

If you find any seeds, soil, etc, please dispose of it in 2.0  	 PRIOR TO DEPARTURE	6

2.1 	 QUARANTINE PROCEDURES	6

Personal Equipment, Clothing and Footwear	7

Avicultural Facilities and Contact with Potentially Diseased Plants or Wildlife	7

Foodstuffs	8

Packing Stores	8

Transport of Stores	9

Between Island Travel	10

Sample Collection	10

Transport of any Soil or Plant Material	10

Pest Detection and Monitoring	10

Further Details	11

2.2	 PERMITS/CONCESSIONS	11

2.3	 BRIEFINGS	11

2.4	 ACCOMMODATION	12

2.5	 SUPPLIES AND EQUIPMENT	12

Vehicles	12

Purchase of Food and Supplies	12

Equipment from Murihiku Quarantine Store	12

Packing	13

Overnight or Day Trips	13

Dangerous goods	13

Requests from the Islands	13

Insurance	13

2.6	 SAFETY PLANS	13

Emergency Evacuation Procedures - Tsunami	14

Emergency bucket	15

2.7	 WORKING CONDITIONS	15

Training	15

Suitable Clothing & Equipment	15

2.8	 REQUIREMENTS FOR SMALL BOATS	16

Boat Operator Qualifications	16

Equipment	16

2.9	 HEALTH/FIRST AID	16

Clearance & Training	16

Medical Conditions	17

First Aid Kits	17

2.10	 FIRE SAFETY	18

Fire Extinguishers	18

Gas Burners	18

2.11	 TRANSPORT & TRAVEL	18

R.N.Z. Navy Ships	18

Tourist Vessels	18

Aircraft	19

Travel	19

2.12	 COMMUNICATION	19

Radio Sched Procedure	19

2.13   Quarantine of Dogs Travelling to the Islands	20

2.14	 DEPARTURE FROM BLUFF	21

Hull Check	21

3.0	 DURING THE EXPEDITION	21

3.1	 PERMITS/APPROVED WORK PLAN	22

3.2	 EXPEDITION ACTIVITY	22

3.3	 AWS	22

3.4	 TRACKS	22

3.5	 FACILITIES AND MARKING SYSTEMS	23

3.6	 SUPPLIES AND EQUIPMENT	23

Appropriate Clothing	23

Departure from Subantarctic Islands	23

3.7	 SMALL BOAT OPERATION	23

Equipment	23

Boat Operation	24

3.8	 DIVING / WATER ACTIVITIES	24

DOC Staff Diving & Snorkelling	24

Other Diving	24

Swimming	24

3.9	 SPECIFIC EQUIPMENT OR TASKS	24

Chainsaws	24

Firearms	25

Toxins / Weed Sprays	25

3.10	 WATER	25

3.11	 WASTE DISPOSAL	25

Biodegradable Rubbish	25

Non-Biodegradable Rubbish	26

Sewage	26

3.12	 CHUMMING	26

3.13	 NIGHT LIGHTS	26

3.14	 MONITORING	26

3.15	 OTHER PARTIES	27

3.16	 VISITING BOATS WITHOUT PERMITS	27

3.17	 FIRE PREVENTION	28

First Response	28

Open Fires	28

Gas Burners	28

Liquid Fuel Burners	28

Smoking	28

3.18	 DAILY COMMUNICATION PROCEDURES	28

3.19	 INCIDENT RPORTING	29

3.20	 SEARCH & RESCUE	29

3.21	 EMERGENCY PROCEDURES	29

3.22	 WEATHER FORECASTS	30

3.24	 METSERVICE BUILDINGS ON CAMPBELL ISLAND	30

4.0	 UPON RETURN	30

4.1	 ACCESS TO QUARANTINE STORE	30

4.2	 TRANSPORT	30

4.3	 RUBBISH	31

Refuse	31

Recyclable	31

Worm Farm	31

Used fadges	31

4.4	EQUIPMENT	31

Field equipment	31

Food bins	32

Petrol	32

Gas bottles / oxygen bottles	32

Sharps / Chemicals	32

Liquid nitrogen containers	32

Sending equipment home	32

4.5	REPORTS	32

Trip report	32

Inventories	32

Appendix A - Subantarctic Quarantine Self Audit Check Sheet	33

Appendix B - Useful contact information	35

1. Murihiku staff	35

2. Service & suppliers, Invercargill & Bluff	35

Appendix C - Subantarctic Islands Emergency Response Plan	36

A.  Actions for mainland Murihiku staff	36

B.  Actions for personnel on the islands	38

Appendix D - Working Around NZ Sea Lions in the Subantarctic	41

Schedule 1      Subantarctic Project Participant Details Form	42

Schedule 2	Communication Details Form	44

Schedule 3	Subantarctic Islands Rodent Surveillance	46

Schedule 4 	 Weed Monitoring	49

Weed Control Form	49

Field Weed Surveillance Form	50

Schedule 5 – Incident Report Form	51

Schedule 6 – Subantarctic Islands Expedition Report Format	55

Schedule 7	Checklist for Expedition Leaders	56

At least 4 months prior to departure	56

At least 2 months prior to departure	56

At least 4 weeks prior to departure	56

At least 2 weeks prior to departure	56

During the expedition	57

Return to New Zealand	57

# 1.0		INTRODUCTION

These procedures outline operational standards for ALL expeditions to the five Subantarctic Island National Nature Reserves.

The reserves are managed by the Operations Team of the Murihiku District Office, Department of Conservation (DOC). Any visit to the reserves for management or research purposes is termed an “expedition”. Compliance with these procedures is a condition written into all Entry Permits. Expeditions staffed entirely or partially by the Department (whether from Murihiku District Office; Research, Science and Capabilities Group, or other sections) are also required to abide by these procedures.

The provisions of the Departmental Health & Safety Manual shall apply to all expeditions to the Subantarctic Islands. All expeditions are required to have an approved Health and Safety plan that may be audited.

## 1.1		EXPEDITION ROLES

### Expedition Leader

Every expedition to the Subantarctic will have an appointed Expedition Leader who oversees preparation and planning, and daily activities when the expedition is underway. The Expedition Leader will work closely with the project manager or lead researcher during the planning phase of the expedition and may share some administrative tasks. The Expedition Leader and project manager / lead researcher may sometimes, but not always, be the same person. If not the project manager or lead researcher, the Expedition Leader must be appointed at least 2 months prior to the expedition leaving the mainland, and the Murihiku Operations Manager must be notified who this person is.

The Expedition Leader above all else will be responsible for ensuring all the procedures and permit conditions are adhered to. At times during the expedition, due to different tasks or base camps when teams may be required to work apart, part of the Expedition Leader’s role may be delegated to a Team Leader.

The Expedition Leader is responsible for preparing a safety plan for the expedition, and for reporting all incidents and forwarding incident reports to the Murihiku Operations Manager.

The Expedition Leader has the full discretion to make decisions on activities within the bounds of their permit. For activities outside their permit they must consult with the Murihiku Operations Manager.

The Expedition Leader shall ensure all expedition members are well briefed on these procedures and the entire programme for the expedition on the islands.

### Departmental Representative

All visits to the islands must be accompanied by a Departmental Representative. When there is no DOC staff involved in the expedition a Departmental Representative will either be provided or an Honorary Representative nominated. The cost of providing a Departmental Representative will be recovered from the expedition unless it can be demonstrated that the expedition will bring significant benefit for the management of the island, or a species.

The role of a Departmental Representative is to ensure permit conditions, particularly those mitigating quarantine risk and disturbance to wildlife, are adhered to. All Departmental Representatives will be briefed in their role by Murihiku staff.

Occasionally some DOC staff and /or Departmental Representatives may be requested to act as Representatives for other visitors (e.g. filming crews; tourist visits) who are going to be present on the island at the same time. If this does occur you will be fully briefed on what is required of you to fulfil this role.

1.2		MANAGEMENT HIERACHY

The Operations Manager has responsibility for operations within the Subantarctic Islands. For unusual matters, enquiries should be directed to that position. In practical terms your first point of contact should be with the Ranger, Concessions.

POSITION	  PERSON		FUNCTION

Murihiku Operations Manager 	Tony Preston		Overall responsibility

Senior Ranger, 	Jo Hiscock 		Species & island mgmt, pest

Subantarctic			eradication & quarantine.

Ranger / Supervisor,	Sharon Trainor		Quarantine & Logistics

Subantarctic

# 2.0  		PRIOR TO DEPARTURE

Expedition Leaders should ensure that all the issues below are covered prior to departure. Following these instructions will ensure everything necessary is covered and expeditions run smoothly.

## 2.1 		QUARANTINE PROCEDURES

- New Zealand’s Subantarctic Islands remain among the few relatively pristine groups of islands in the world. They contain a diverse, unique and vulnerable range of plants and wildlife surviving in a harsh environment.

- Each visit to the islands brings with it threats including the inadvertent introduction of acknowledged or potential pest species such as rodents, invertebrates, weeds, fungi and diseases, and the spread of fire and disturbance to wildlife.

- The following procedures have been put in place to allow suitable research and management to take place on the islands with a minimum of risk and disturbance to the environment. They are derived in part from standards set in the Island Biosecurity Plan: Murihiku District (DOCDM-29722).

- Compliance with these procedures is a condition of your entry permit. Failure to comply can result in delays to your departure, and potentially the cancellation of your permit, and of your trip. In some circumstances failure to comply may also result in rejection of future permit applications, including those for on-going projects which have already begun, or prosecution.

- Even though you may be carrying out management or research that will benefit the islands, to be one of the few people who land on these islands each year is still a privilege and a responsibility. The rules apply to all visitors to the islands, including DOC staff, volunteers, researchers and assistants, contractors, media, dignitaries, boat crews, guides and tourists.

- The Expedition Leader has the responsibility and accountability to ensure all the following procedures are adhered to and that all members of the expedition are familiar with and comply with them. You must read this information so that you are aware of the required standards relating to your personal equipment, belongings and behaviour, and of the standards relating to expedition supplies and equipment. If for some reason a requirement outlined below cannot be adhered to, the onus is on you to inform the Expedition Leader, who will in turn advise Murihiku, and seek a mutually agreed ‘one-off’ solution.

### Personal Equipment, Clothing and Footwear

- All personal equipment, clothing and footwear must be thoroughly cleaned before travelling to islands. Boots and other footwear must be washed and free of all soil residues. Check and clean the tread thoroughly. Inspect laces and under folds or flaps in boots for lodged soil or seeds.

- Gaiters, parka, over trousers and other outer garments should similarly be cleaned. Ensure pockets are turned out for washing. Check Velcro and other material (e.g. fibre pile, polypropylene) and socks to ensure all seeds have been removed.

- All other items of clothing should be clean (washed) prior to packing. Sleeping mats and sleeping bags should also be inspected and clean. Packs should be emptied entirely and vacuumed before packing your gear. Packs and camera bags are notorious for collecting seeds and insects.

- A quarantine inspection will be carried out at the Murihiku Quarantine store prior to departure. This will involve checking your Quarantine Self Audit Check Sheet (Appendix A) and inspecting your gear. The inspection will involve checking all gear that you are taking on this trip. In particular high-risk items e.g. footwear, coats, leggings, gaiters, socks, and pack pockets, must be vacuumed and cleaned. If a risk is identified you may be asked to empty out your entire pack, or other bags. Note that the boats and tide will not wait while you clean your gear at the last minute, and you will not be allowed to go to the islands if everything is not up to standard, so for everyone’s sake make sure you do your part by cleaning your gear first!

### Aviculture Facilities and Contact with Potentially Diseased Plants or Wildlife

- If any member of the expedition has had recent contact with any aviculture facility, domestic animals or poultry and/or diseased wildlife, the Murihiku office must be notified of such circumstances. Refer to the Subantarctic Quarantine Self Audit Check Sheet (Appendix A) for further instruction and contact details. Some wildlife diseases can be transmitted to and from humans, thus special precautions must be taken to ensure this does not happen.

- If recent contact with such facilities or wildlife is known, it must be ensured that no clothing, footwear, apparatus or equipment used at such sites is taken to islands without effective cleansing (i.e. thorough washing and treatment with a suitable biocide such as SteriGENE). Equipment used when handling wildlife must also be sterilised. It is strongly recommended separate equipment and clothing is used where possible.

- Difficult to clean items such as mist-nets or sensitive electronic equipment need to be carefully inspected for any foreign residues and, if such items are required to be taken, Murihiku staff must be advised during the planning phase and again during the quarantine check. Where possible new items should be purchased and used.

### Foodstuffs

- Only poultry meat products sourced from New Zealand are to be taken to the islands.

- Natural (unprocessed) foods pose a risk through transmission of disease, bacteria, viruses, fungi and invertebrates – these foods include all fruits, vegetables, raw nuts and grains, poultry products and raw meats.

- Root vegetables (e.g. potatoes, kumara, carrots etc) that are taken must be washed and completely free of soil.

- Broccoli and other vegetables which have potential hiding places for insects must be inspected for invertebrate presence (e.g. all leafy green vegetables, cauliflower, and parsley). Special care must be taken with organic vegetables. All vegetables must be kept inside containers and/or within enclosed spaces (huts or tents) and regularly inspected for pest invertebrate presence.

- No fruit or vegetables from home gardens are to be taken to the islands as they may pose a higher level of pest risk than commercially grown crops.

### Packing Stores

- The Expedition Leader may require you to arrive in Invercargill 2-3 days prior to departure so that you can assist with packing of stores and other pre-departure preparations. (You may also be asked to stay in Invercargill 2-3 days after your return to assist with unpacking and cleaning gear).

- All stores must be packed in rodent-proof rooms. The Murihiku designated quarantine store should be used unless a specific exemption has been granted by the Murihiku Operations Manager

- If the quarantine store cannot practically be used, i.e. due to the scale or size of equipment or leaving from another part of the country or world, then an appropriate quarantine plan must be approved by the Murihiku Operations Manager or their delegate.

- If use of the quarantine store is not practical other rooms may be used, once suitably prepared. To make other rooms rodent-secure all removable items should first be removed and the entire room checked for any sign of rodent presence. All entrances and holes larger than 5mm in width or diameter must be securely sealed. This includes under doors, and around holes for drain pipes or wiring etc. All openings (doors, windows, etc) must remain fully shut until packing is completed. Preferably poison rodent baits should be laid in the room at least 2 days prior to its use and maintained until after the end of its use.

- Containers must be immediately sealed once packed. If re-opened, this must only be done in a rodent-proof room, or if not, returned to such a room for complete re-packing.

- Approved container types are:

- polypail type buckets with sealable lids

- plastic drums/barrels with screw-on lids

- fish bins with tops firmly tied and/or taped down

- Any such container with ill-fitting lids, or cracks or holes of any size is not to be used.

- All foodstuffs (including animal baits or foods) must be packed in this type of container. Other fatty or waxy items (e.g. soap, candles) may also be attractive to rodents and should also be packed in these containers.

- Packs, day bags, sacks and tent covers etc made of canvas or similar materials are acceptable for non-foodstuff items only. They should be sealed as thoroughly as possible. No food should be stored for any overnight period in any such container. Wherever practical they should be either placed inside, or replaced by more suitable sealable plastic containers.

- Sealed cardboard boxes are no longer considered appropriate as they are easily damaged, difficult to clean or inspect for insects or seeds, and are not considered completely sealable. If used they should be placed inside plastic containers. Some sealable plastic bins and buckets may be available from DOC Murihiku Office – if you don’t have enough of your own then please enquire at your earliest convenience. Plastic bags may be acceptable for items which will not fit into standard containers, but are the exception rather than the rule due to the risk of ripping.

- Large items should be broken down if possible to fit within sealed containers. If they can’t, it is the responsibility of the Expedition Leader to bring this to the attention of Murihiku staff – separate quarantine plans applying to that item or items must be established and approved by the Murihiku Operations Manager. Special care will be needed to ensure they are checked thoroughly before departure, whilst in transit and immediately before and after reaching the destination. Such items may need to be fumigated, or otherwise treated, to ensure pest-free status. This is at the discretion of Murihiku staff.

- All containers must be clean – inspect each and every one prior to packing for any soil residues, bird droppings, insect/spider presence etc. Remember to check under the base of the container – this is often where such items collect. Dirty containers should be rinsed in water then soaked or wiped with a dilute bleach or similar antiseptic solution. Any crevice or fold in any container or large folded item (e.g. tents) should be sprayed with insecticide or brushed clean and carefully opened and inspected immediately prior to packing.

- Gear which has been stored away in a non-secure area for some time prior to planned use (e.g. tents) must be opened up, checked and repacked within a day of departure. Large items such as dinghies and outboards should be closely inspected for inhabitation by invertebrates, or accumulation of vegetation debris (e.g. seeds).

- Great care must be taken with personal packs and day bags. These must be packed and checked in rodent-free areas immediately prior to departure. If packed previously, or used overnight (e.g. at a motel or motor camp) prior to departure they must have no foodstuffs contained within them. Packs should not be overfull, and straps and zips must be able to be fully closed or tightened. They must be fully unpacked and repacked on the day of departure and kept enclosed in a rodent proof area until loading begins.

### Transport of Stores

- Stores should remain in sealed containers at all times while in transit. If anything is required to be opened in transit it must be fully repacked and re-sealed in a rodent-secure area.

- Each and every item must be checked for sign of damage or possible rodent entry immediately prior to off-loading the stores on to the island. If any damage is noted, do not send the item ashore until opened, checked and repacked in another container! If any pest is detected during travel to, or on arrival at an island, then the planned visit must not proceed until that pest has been killed and pest free status of the stores or vessel is confirmed by the Expedition Leader to the Murihiku Operations Manager. Entry permits are automatically invalidated until the relevant quarantine actions have been undertaken and approved by the Murihiku Operations Manager. A voucher specimen of any animal detected with full details should be collected and given to the Department of Conservation for identification (if necessary).

- Vessels are not to stop in transit at other islands, moorings etc. e.g. Stewart Island, unless they have specific prior approval as this creates the potential for pest species to access the vessel.

- The means of transport to the island (boat, helicopter, etc) must be able to be shown to be rodent proof, and should have rodent bait stations aboard for at least 5 days prior to departure.

- On arrival on the island all items must immediately be taken to the hut, if one is available, and placed inside. Carefully and fully unpack all containers inside the hut with the door and any other opening firmly shut and remaining shut until all items are checked. If no hut is present open the containers one by one in a clear open area. Carefully check and completely unpack each container before opening the next one. No containers should be opened until they have been checked in this manner. If you need items such as your camera or raincoat etc, have them ready before going ashore.

- The rubbish container which will be returned to New Zealand for appropriate disposal. Invertebrates or rodents must be captured if possible, and killed! A voucher specimen of any animal detected with full details should be collected and given to the Department of Conservation for identification. If quarantine standards have been properly carried out prior to departure, and maintained during the trip, you should not find any of these things in your gear!

### Between Island Travel

- All of the above regulations are applicable not only for between the mainland and the islands but also for travel between island groups, and between islands within a group. The above precautions must be repeated for each inter-island trip. This includes precautions to prevent spread of disease, even though the islands may be close together, and the populations may be naturally mixing. Do not make assumptions – precautions must be followed unless dispensations have been obtained.

- Bird and animal handling equipment and plant/soil apparatus (includes catch bags, callipers, weighing scales, banding pliers, spades, protective gloves, secateurs) should be thoroughly cleaned in a recommended sterilising solution, such as SteriGENE. If such items are not available on the island for between island travel then a standard bleach solution, alcohol, or boiling in water could be used as fall-back options.

- Any dispensation must be sought from and approved by the Murihiku Operations Manager, via the Expedition Leader, prior to trip commencement.

### Sample Collection

- Any collection (including plant, animal, soil, and geological material) must have prior approval in writing from the Murihiku Operations Manager. Collections must be securely packed away within sealed containers. Under no circumstances are they to be taken onto another island en route back to the mainland, unless express approval has been sought and granted from the Murihiku Operations Manager.

### Transport of any Soil or Plant Material

- No residues of soil or items of dead plant material (apart from newly treated timber) should be taken to the islands.

### Pest Detection and Monitoring

- If you observe any pest or disease, or any evidence of suspected pest or disease presence, you are to notify the Murihiku Operations Manager as soon as practicable. Details of initial response requirements and details required to be noted are covered in Part III of the Island Biosecurity Plan: Murihiku District, a copy of which should be in the hut or held by the Expedition Leader on the island. In addition to your own work it may be a permit requirement to assist DOC to undertake periodic monitoring for the presence of pests on islands. If this is so, the Expedition Leader will be advised of this as early as possible prior to the trip commencement and will be given full details of requirements.

- Each expedition is required to check and replenish the rodent monitoring stations, and may be required to establish and maintain rodent monitoring stations within or in the vicinity of any other huts or camp sites used during the visit.  Details are provided in Schedule 4.

### Further Details

- Full detail on the purpose and justification for these regulations can be found in the full Island Biosecurity Plan: Southland Conservancy available at DOC Murihiku District Office. Alternatively, staff involved with the Subantarctic Islands are willing to discuss any concerns or queries with you, to ensure a safe and successful trip, both for you and for the island.

## 2.2		PERMITS/CONCESSIONS

All expeditions to the Subantarctic not directly related to management will require an entry permit pursuant to Sections 57-59 of the Reserves Act 1977. An activity permit under the Reserves Act; Wildlife Act; Marine Mammals Protection Act; or Historic Places Act 1993 will also be required to authorise specific activities. Examples of specific activities are research, collection of specimens and/or artefacts, and commercial video filming. Permit applications should be submitted well in advance of the required fieldwork.

The permits will authorise only the requirements of your approved research or management work programme.

You are not allowed to land on any island or at any site that is not specifically stated on your permit, nor disturb other wildlife, marine mammals or historic sites. Expeditions are often called upon to collect specimens under other collection permits. It is the Expedition Leader’s responsibility to ensure a valid permit exists to authorise the work. Because of problems in the past the permit should be either sighted or its contents confirmed by Murihiku staff.

Other expeditions or visitor parties may be permitted to visit the islands while you are present. The Expedition Leader should check with the Ranger / Supervisor or Senior Ranger, Subantarctic, if any other permits have been, or are to be issued for the period of your trip and any specific conditions stated on such permits. This will be covered in your pre-trip briefing.

## 2.3		BRIEFINGS

All expedition members must attend a pre-departure briefing. Time must be allowed for this during the 2-3 days in Invercargill prior to departure, and the Expedition Leader must ensure that all expedition members are present. The briefing will cover permit conditions, quarantine, and any special circumstances relevant to your expedition, e.g. concurrent expeditions, timing of tourist visits. The briefing is also an opportunity for expedition members to ask questions arising from these Operational Procedures, or anything else pertaining to the expedition.

The Expedition Leader should liaise with the Ranger / Supervisor, Subantarctic to arrange a time for the briefing to take place.

## 2.4		ACCOMMODATION

There are a number and variety of accommodation options in Invercargill. The Invercargill i-site Visitor Information Centre is a good place to start if seeking accommodation. Contact details are in Appendix B. Murihiku staff may also be able to make suggestions.

## 2.5		SUPPLIES AND EQUIPMENT

- The Expedition Leader is responsible for organising and acquiring all equipment needed for the expedition.

### Vehicles

The Ranger / Supervisor and Senior Ranger, Subantarctic will not be able to assist with drop off or pickup of teams from Bluff, all transport will be coordinated by the Expedition Leader.  Departmental vehicles may be available for use during the days in Invercargill prior to departure, but must be booked through DOC Invercargill Administration Officer/s. They are only to be driven by DOC staff unless prior approval has been obtained from the Murihiku Operations Manager.

Rental vehicles are available from a number of companies in Invercargill – see Appendix B for some contact details.

### Purchase of Food and Supplies

The Expedition Leader must organise supplies and equipment, including food, safety and first aid equipment, communication equipment, boating equipment, and field equipment relevant to the work to be undertaken. At least two preparatory days must be allowed in Invercargill by each expedition. Supplies must be repacked in accordance with the Murihiku biosecurity guidelines. Murihiku staff may assist where possible. Early warning of dates (at least two months prior) is required by Murihiku. Expedition Leaders should send lists of stores required directly to suppliers, so that teams only have to do pick-ups and packing. It is recommended that food supplies are purchased from Plaza Supervalue (see Appendix B) in Invercargill as they are aware of quarantine requirements and will pack food directly into approved containers.

### Equipment from Southern Islands Quarantine Store

A range of field equipment (tents, radios, cooking gear, etc) for Subantarctic use is held in the Murihiku Quarantine store in Invercargill. This may be available for use by non-DOC expeditions, but do not rely on it.

Wherever possible expeditions should provide their own equipment however equipment not required by DOC may be available to other users, but should be requested well in advance (at least two months) of the expedition. A booking out system is used, and there are requirements for all equipment to be checked upon return by the expedition team, and a label attached defining its state of repair. Gear is loaned on the condition that it is returned in the condition that it was borrowed in, i.e. clean and in good working order. Fair wear and tear may be acceptable but the cost of any damages or repairs will be met by the expedition.  Contact the Ranger / Supervisor, Subantarctic for advice.

### Packing

No polystyrene packing is permitted and wherever possible the use of plastic wrapping should be kept to an absolute minimum. For acceptable packing standards see pages 7-9, packing stores, or ask the Ranger / Supervisor, Subantarctic for advice.

### Overnight or Day Trips

Expedition Leaders must ensure there is adequate equipment for party trips away from established base or field camps. Sufficient safety gear must be included.  Minimum requirements are one Personal Locator Beacon (PLB) for each field team for overnight or day trips, and a means of communicating with base camp for each field team staying out overnight. This could be an SSB radio, VHF radio or Satellite phone. Daily communication with Stewart Island must be by Satellite phone only.

### Dangerous goods

Special precautions must be taken when packing, transporting and storing dangerous goods. Dangerous goods typically taken to the islands include petrol, LPG, and white spirit (Coleman fuel). Depending on the expedition’s work programme, other substances such as oxygen, liquid nitrogen, formalin, picric acid, ethanol, paints, thinners, weed sprays, toxins etc may be taken. The Expedition Leader must be aware of regulations relating to these goods, and ensure provision is made for their safe transport and storage. For example, some substances must be segregated from each other or cannot be transported in a confined space. The Expedition Leader is also responsible for the safe return of any unused dangerous goods to the mainland at the end of each trip. If it is proposed that any goods be left on the island, approval to do so must be given by the Murihiku Operations Manager prior to departure from the mainland.  The relevant inventory needs to be updated with this information.

The Ranger / Supervisor, Subantarctic can advise on what precautions are necessary in relation to the transportation of dangerous goods. Further information can be found on the following websites: ERMA - www.ermanz.govt.nz; Maritime NZ - www.maritimenz.govt.nz; Land Transport NZ - www.transport.govt.nz

### Requests from the Islands

All expeditions must be as self-sufficient as possible. It is our policy to keep island landings to a minimum. Each time a party requires extra stores and equipment delivered it increases the risk of pest invasion, and takes up significant staff time on the mainland. With few exceptions, re-provisioning of field teams will not be allowed.

### Insurance

Individuals require personal insurance to cover their own property. It is noted that, on DOC expeditions, expedition members often use a lot of their own equipment for Departmental work. If there is high likelihood of damage occurs, or if personal items are to be used frequently or by a range of people, consideration should be given to the Department of Conservation purchasing the required equipment for general use.

## 2.6		SAFETY PLANS

On DOC expeditions the Expedition Leader is required to prepare a safety plan to the satisfaction of the Murihiku Operations Manager, and is required to use the Impac Risk Management system. Safety plans must be completed and submitted for approval by the Murihiku Operations Manager, at least four weeks prior to departure of the expedition.

On expeditions led by organisations other than DOC, the Murihiku Operations Manager must be satisfied that the expedition has an adequate safety plan, which can be approved by their own organisation. Other organisations are not required to use the Impac Risk Management system for preparation of their safety plan, provided the plan identifies all potential hazards and mitigation measures. It is required that safety plans for non-DOC expeditions are also forwarded to the Murihiku Operations Manager at least four weeks prior to departure. Contact Murihiku staff if you require an example of an acceptable safety plan format.

All expeditions must refer to the Subantarctic Emergency Response Plan (Appendix C) as their emergency plan.  This should be referenced and any permitted variations recorded in the safety plan and the communication plan sent to Rakiura National Park Visitor Centre.

Some hazards are common to any expedition to the Subantarctics, e.g. hazards associated with transport (boat and / or helicopter), adverse weather, backcountry work and travel on the islands, campsite operation, encounters with seals and Sea lions, manual lifting, dangerous goods use, transport and storage (e.g. LPD, fuels), and equipment use (e.g. generators, power tools). Other potential hazards may be associated with the specific tasks of the expedition, e.g. wildlife monitoring and handling, use of firearms, and use, transport and storage of hazardous substances, e.g. formalin, chemical sprays, liquid nitrogen. N.B: there are specific hazards on Campbell Island relating to asbestos in some MetService, New Zealand buildings, and use of the winch-operated trolley (refer to Campbell Island Base Instructions, docDM-137698 )

Lack of medical facilities and possible delay in evacuation are required to be listed as a specific hazard in all safety plans.

Completed Subantarctic Project Participant Details Forms (Schedule 1) are required for each expedition member and must be provided before departure for attachment to the safety plan held at the Murihiku District Office.

If daily schedules are to be maintained with Stewart Island the Expedition Leader is responsible for ensuring that a copy of the Communications Details Form (Schedule 2) is forwarded to the Senior Ranger, Rakiura National Park Visitor Centre, at least 2 weeks prior to departure.  They need to know who is where and requires radio contact, and will generally be the first point of contact in event of an incident.

### Emergency Evacuation Procedures - Tsunami

In the event of an earthquake at the islands, be aware that a tsunami could result.  Most teams working in the subantarctic only maintain communication with the mainland at pre arranged times, usually once daily.  Therefore it is unlikely tsunami warnings will be able to be conveyed to expeditions when they are issued. In the event of an earthquake being felt the following procedures should be followed.  These should be noted in the emergency procedures of the expedition safety plan; any variations need to be approved by the Murihiku Operations Manager.

        In the event of a minor earthquake being felt, all parties working in coastal areas should immediately make their way to the hut, and make contact with the mainland following the Subantarctic Islands Emergency Response Plan to obtain information on any tsunami warnings issued.

        In the event of a major earthquake being felt, all parties should take some warm and waterproof clothing and make their way immediately to higher ground.  If possible they should take a form of communication with them to contact the mainland, following the Subantarctic Islands Emergency Response Plan to obtain information on any tsunami warnings issued.

### Emergency bucket

Every base camp must have an emergency bucket (or buckets) that contain essential survival equipment in case the base hut is rendered unliveable, for example by fire, extreme weather or earthquake. The emergency bucket/s must be located away from the main hut or camp.

Essential emergency bucket contents are:

- Back up communication – satellite phone – fully charged!

- PLB

- First Aid Kit

- Paper and pen

- Copy of Emergency Procedures (Appendix C, includes pertinent contact numbers) and radio protocols

Recommended contents include:

- Food (5 days worth for each person)

- Tarpaulin(s) and rope

- Cooker and fuel

- Flares

- Water containers

- Blankets

Other optional items may include:

- Toilet paper

- Plates, cups, cutlery

- A sharp, strong knife

- Tin opener

Expedition Leaders must ensure that an emergency bucket is present or take one to the island, and that contents are sufficient for the number of people involved. In general it is anticipated that every expedition will take its own emergency bucket, and return it at the conclusion of the expedition.

## 2.7		WORKING CONDITIONS

The Expedition Leader must ensure that all expedition members are aware of relevant working conditions (i.e. responsibilities; hours of work expected; rest days; priority of tasks; overtime; time off in lieu; etc) prior to departure.

### Training

Expedition Leaders should be aware of the skills and experience of expedition members, and should ensure that all members are trained to the required standards to operate equipment, or carry out tasks.

### Suitable Clothing & Equipment

Due to the often severe climatic conditions experienced on the subantarctic islands, all expedition members should take suitable protective clothing. Should any particular clothing or equipment be required, the Expedition Leader should advise members. Expedition Leaders are responsible for ensuring that all expedition members come suitably equipped.

## 2.8		REQUIREMENTS FOR SMALL BOATS

In many cases the only boating requirements are for transfers of personnel and equipment between the transport vessel and shore. In such cases the contracts with transport providers should cover transfer between ship and shore. The transport provider must provide suitable tenders and suitably qualified staff to operate them, and the Expedition Leader must check that this is the case. Expedition members should not operate tenders belonging to transport providers unless they are suitably qualified, are satisfied that the tender is fit for the purpose, and there has been prior discussion with the provider and approval from the Murihiku Operations Manager.

In cases where the expedition has a boating component (other than ship to shore transfers) Expedition Leaders must abide by Southern Islands Subantarctic Boat Operating Procedures. They are based on Maritime New Zealand standards for the Subantarctic area. What follows is a summary of the more detailed Procedures. Expedition Leaders must contact Ranger Boats, Operations at least 4 months prior to the departure of the expedition to ensure the proposed boating operation complies with the Procedures.

Procedures and requirements for boating operations can vary depending on the location, e.g. in general two boats must be present, but there are exceptions in some locations and circumstances. The Ranger / Supervisor, Subantarctic can advise on the requirements specific to the circumstances of each expedition. All boating operations must be approved by the Murihiku Operations Manager.

### Boat Operator Qualifications

Suitable qualifications for boat operators are ILM, LLO endorsed for the Subantarctics, or a DOC COC2.

In addition all boat operators must be endorsed as competent by Operations Manager – Murihiku.

### Equipment

Murihiku staff will endeavour to ensure that all boating equipment supplied is well maintained and fit for the purpose. However, the expedition’s approved boat operator/s are responsible for ensuring that all the equipment is present, up to date (e.g. flares) and fit for purpose. Equipment is supplied on a fair wear and tear basis. The expedition may be liable for costs associated with repairs and maintenance needs resulting from the expedition.

Boat operators must allow time before departure to water test and familiarise themselves with the boats and equipment supplied.

Non-DOC boats must be in good repair and have the following equipment; suitable anchor; oars, rope; bailer; basic tool kit; basic first-aid kit; red/orange up-to-date daytime smoke flare kit, EPIRB, fire extinguisher, spare fuel lead, and a spare motor, parts and tools as required (spark plugs, spare props, etc).

## 2.9		HEALTH/FIRST AID

### Clearance & Training

All teams must have a minimum of 2 people and at least 50% of the team with a current first aid certificate.

All DOC expeditions:

Most expeditions to the Subantarctic will not require a formal medical check, with the following exceptions:

- If participants identify a medical condition or risk in the personal details form (Schedule 1.)

- If the expedition is staying at the Bounty or Antipodes Islands and will be unsupported (i.e. no boat standing by)

- If the expedition is of 3 months duration or more.

If a medical is required, the medical assessment template (DOCDM-568762) must be used. The final page of the form should be signed by both the examining doctor and the project participant, and sent to the expedition leader for attachment to the expedition safety plan. The remainder of the form should be held by the examining doctor. In case of an emergency, access to this information may be requested by medics.

All Non DOC expeditions:

All other expeditions are required to have the lack of medical facilities and possible delay in evacuation listed as a hazard in their safety plan, along with controls for how this hazard will be managed.

### Medical Conditions

All team members with known medical conditions will only be permitted to accompany expeditions with a doctor’s recommendation and with appropriate medication.

It is the responsibility of the team member to inform the Expedition Leader of any medical conditions requiring management, in case of an emergency.  These may include any allergies, asthma, diabetes etc.

### First Aid Kits

All expedition members must carry a first aid kit while away from any Subantarctic hut or base camp facility. Full base camp first aid kits must be taken for each hut or campsite. Expedition Leaders must arrange their own kits for each camp, and check each prior to expedition departure. Leaders must also ensure there are sufficient personal first aid kits for the expedition’s requirements.

While there is no standard list of first aid kit contents, it is recommended that Expedition Leaders seek advice from medical staff as to the appropriate contents of first aid kits. Also, the Department of Labour has some guidance notes on providing first aid equipment which can be viewed at www.osh.dol.govt.nz/order/catalogue/pdf/1staid3-g.pdf. When compiling a first aid kit consideration should be given to the nature of the work involved, number and fitness / experience of expedition members, and pre-existing medical conditions of expedition members. While it is the responsibility of individual expedition members to bring sufficient personal medication, the Expedition Leader is accountable for ensuring that this is done. Don’t forget to allow extra medication in case the expedition’s return is delayed.

## 2.10		FIRE SAFETY

### Fire Extinguishers

Fire extinguishers are required for all huts and campsites (9kg dry powder extinguishers for the base huts, and 0.9kg dry powder extinguishers for the field huts), and these are supplied by Murihiku. If the hut list from the previous trip does not include extinguishers, pick up extinguishers in Invercargill prior to departure. Return all extinguishers to Invercargill at the end of the trip.

### Gas Burners

Gas burners are to be set up and tested prior to departure by people who are familiar and competent with that particular type of burner. If expedition members are not completely happy with their ability to operate the appliance, they must have the appliance and its use demonstrated to them by suitably skilled staff before departure.

## 2.11		TRANSPORT & TRAVEL

- The Expedition Leader is responsible for arranging transport to and from the islands, but should liaise with Ranger / Supervisor, Subantarctic in case there are opportunities to share transport with another expedition, or to utilise navy or tourist vessels. The Expedition Leader must inform the Murihiku Operations Manager of the selected means of transport no later than 2 months prior to departure.

### R.N.Z. Navy Ships

Whenever Navy transport is being used the Murihiku Operations Manager will act as the contact point in the first instance, although the role of coordinating expedition logistics will usually be delegated to the appropriate Ranger.

The Expedition Leader will be informed of any protocol requirements and dress standards. The Expedition Leader should liaise with Naval officers onboard to ensure that loading and unloading runs smoothly and, if helicopters are used for landings, that no wildlife areas are subject to over flights.

### Tourist Vessels

The Ranger, Services (Biodiversity), is the liaison with the tour operators in regard to subantarctic transport. Expedition Leaders are required to supply full details of their requests no later than two months prior to the required date. As Murihiku staff supplies this service for expeditions any problems reflect badly on both the expedition and DOC. Extra effort is required by all parties to ensure that transport arrangement runs smoothly.

It is appreciated if the Expedition Leader can offer to give a lecture(s) about their work during the voyage. This makes the passengers feel involved.

Expeditions returning to New Zealand by tour vessel must contact the vessel the day before their pick up is due. Contact can be made via Bluff Fishermans Radio (Meri Leask). By doing this the details of pick up and vessel schedule, and plans for the tourist visit, can be passed on so that the expedition members can be suitably prepared.

Whenever tour vessels or Navy transport are being used all expedition members should ensure that they have appropriate clean and tidy casual clothing to be worn on the ship. It is advised that one set of clothing is kept for this purpose. It is not acceptable to wear “field clothes” on board, either travelling down or returning. Remember you are a guest on board.

### Aircraft

All aircraft (fixed-wing or helicopter) operations on the Reserves require the approval of the Murihiku Operations Manager. Helicopters are not usually approved as transport to the subantarctic.

### Travel

The trip doesn’t start when you get on the boat! Sufficient time must be allowed prior to any expedition to have a pre-departure briefing, receive training if required, (e.g. on use of boats, radios, gas appliances etc) purchase and pack stores and equipment, and carryout the required quarantine precautions. It is suggested that 2-3 days prior to departure is required. The Expedition Leader is responsible for co-ordinating pre-departure travel and arrival times in Invercargill so that expedition members can assist with pre-departure tasks and receive training and briefings as required.

Likewise, the trip doesn’t end when you step back on to the wharf! Sufficient time must also be allowed at the end of the trip to unpack and clean all equipment and to report any damaged, malfunctioning equipment to Murihiku staff and to arrange for any required gear to be returned to your base. Also allow for likely delays with transport from the island. The likelihood of this depends on the mode of transport and the island situation. The Expedition Leader is responsible for overseeing the unpacking, cleaning and return of equipment. Bookings for homeward travel must allow for time in Invercargill to do this. It is much easier to bring flights forward if you get back and finish cleaning gear early than it is to try and move them back if your return is delayed. It is recommended that return travel is booked after you have arrived back in Bluff. Alternatively fares should be booked for one week after your anticipated date of return, and the flexible fare option used.

## 2.12		COMMUNICATION

All Expeditions must have two self-contained communication systems to cover the event of mechanical breakdown or atmospheric interference preventing effective communication. The minimum requirement is two satellite phones. Any exception to this must be approved by the Murihiku Operations Manager.

The backup system must be stored in a waterproof emergency bucket away from (e.g. in a separate building, hut or tent) the main phone (see Emergency Bucket, page 14). If both systems are being used regularly, e.g. the Satellite Phone 1 is set up and used for daily scheds, and the satellite phone 2 is used daily for contact with families etc, then there must be a third communication system, preferably a satellite phone, stored in the emergency bucket. Again, any exception to this should be detailed in the Safety Plan and approved by the Murihiku Operations Manager.

While not a prerequisite, it is desirable for every party to also have a VHF radio for contact with their pick up boat.

### Radio Sched Procedure

The subantarctic radio schedule is run through ZKSD 4 (Rakiura National Park Visitor Centre) on 4619 kHz unless otherwise arranged, or reception bad, and another channel is suggested. Likely alternatives are 3336 kHz or 5225 kHz.

The Communication Details form (Schedule 2) is an essential component of the safety information that the Expedition Leader must send to Rakiura National Park Visitor Centre (PO Box 3, Stewart Island 9846; email stewartisland@doc.govt.nz; fax 03 2190 003) at least 2 weeks prior to departure, to ensure that the radio-operator knows when you will require a daily call.

Expedition Leaders must liaise with Rakiura National Park Visitor Centre to arrange any variations to the procedures that may be necessary given the circumstances of their trip. For example, if your trip is in winter you may need to arrange a different time for a daily phone call. Do not wait until after your departure to make these arrangements.

If you are likely to need to get messages forwarded to people on a regular basis, leave the information (names, positions, phone numbers addresses, etc) in a written form for the operator at Stewart Island prior to departure.  Plan your trip so that as much organisation as possible is taken care of before you head to the island.  Do not rely on calling up Stewart Island to get other busy people to do your work for you.

Stewart Island staff are busy and have other work to do, and requests to forward non-urgent or excessively frequent (e.g. more than one per week) personal messages will not be looked on favourably, and messages may not be transmitted. Brief messages to or from family etc may be forwarded weekly unless there are extenuating circumstances. The Expedition Leader must ensure that expedition members are aware of this prior to departure. Satellite phones can be used, at the individual’s expense, to communicate with family.

### 2.13   Quarantine of Dogs Travelling to the Islands

- Murihiku must be notified at least 6 weeks prior to departure if a dog is to be taken to the Islands. All dogs going to the Islands must be approved by the Murihiku Operations Manager.

- Only dog / handler teams certified under the Conservation Dog Programme may be taken. This includes protected species locator and predator detector dogs. It is up to the Expedition Leader to select a dog / handler team which is certified for the species / predator to be worked on.

- Written documentation (e.g. a vaccination card) must be provided to Quarantine Staff showing the vaccination requirements have been met for any dogs heading to the islands.  These requirements are outlined in the Island Biosecurity Best Practice Manual (docdm-20171). The Expedition Leader is responsible for ensuring that the handler is aware of, and has complied with, the quarantine requirements for their dog/s.

- Dogs must present for inspection at the Quarantine Store prior to departure in a clean and healthy condition, i.e. no dirt, seeds or soil on their coat.

- At times there may be a need for additional vaccinations, screening or tests if a new risk to the Islands (or the dogs) comes to light. Quarantine staff will advise the Expedition Leader if this is the case.

Vaccination of Dogs Travelling to the Islands

- Dogs taken to the Islands for management programmes should be vaccinated to reduce the risk of dogs passing disease to or contracting from other wildlife (eg seals). In addition to the vaccinations required in the Island Biosecurity Best Practice Manual the following vaccinations must be met.

- Must be up to date with core vaccinations.

- Vaccinated against kennel cough.

- Vaccinated against Leptospirosis using Virbac Lepto-3way vaccine. Note that this isn’t the normal Lepto vaccine and needs to be specifically ordered by the vet. It comes in 200ml bottles and the dose for 1 dog is approx 1ml. Murihiku would cover the cost of this (approx $150).

- Treated for internal parasites within 10 days of departure with Panacur once daily for 3 days, and a single dose of wormer such as Drontal Plus or Endoguard. This is also different to the standard worming requirement.

- Treated for external parasites within 14 days of departure.

- All dog faeces to be collected and removed from the Islands.

## 2.14		DEPARTURE FROM BLUFF

### Hull Check

- Hull checks are required in terms of the Kermadec and Subantarctic Coastal Plan, for all vessels used for travel visiting the waters around New Zealand’s subantarctic islands. It is the Expedition Leader’s responsibility to ensure that vessel inspections are carried out by an approved inspector and show that the vessel is completely clean of biofouling, including all visible marine plant and animal material. Details of a vessel inspection (date of inspection and approved inspector name) must be provided to the Murihiku District Office before departure for the subantarctic islands. A list of approved inspectors is available from the Murihiku District Office or at http://www.doc.govt.nz/upload/documents/getting-involved/consultations/current-consultations/dive-dry-doc-service-providers.pdf.  Refer to the Coastal Plan rules for details on duration of the hull and niche fouling requirements for the vessel.

- South Port

South Port (Bluff port authority) has wharf security systems in place and controls movement of personnel on and off the wharf at Island Harbour (the new wharf). If your vessel is departing from Island Harbour the Expedition Leader must notify port security of intentions before reaching Bluff. This can be done by faxing the relevant forms to port security. These forms can be found in the back office at the Murihiku Quarantine store – ask staff for assistance.

On arrival at the wharf every expedition member will be required to produce photo ID (e.g. Drivers licence, passport) before passing through security. Ensure that everyone has their ID readily accessible. Hold ups while people rummage through their backpacks are not appreciated by South Port staff, or by people in the queue behind you. Opening your quarantined back pack is also a breach of quarantine conditions. Expedition Leaders must ensure that all expedition members bring their driver’s licence or passport with them!

# 3.0		DURING THE EXPEDITION

Once the expedition is underway, it is easy to forget to do the basics well in all the excitement. Following these procedures will help keep things ticking along smoothly.

## 3.1		PERMITS/APPROVED WORK PLAN

Your permits and/or approved work plan cover only the requirements of your expedition. They do not allow you to freely wander over the island, or land on other islands, or at other sites not specifically named, nor disturb wildlife, marine mammals, or historic sites. Requests for changes to permit conditions when on the island need to be put over the radio schedule and permission granted by the Murihiku Operations Manager. At all times when you are not working on your approved work plan you are on the islands as a tourist, and must abide by the same rules as they do! This includes DOC staff.  The Minimum Impact Code of Conduct states:

- Plants, animals, historic or natural features must not be disturbed or removed

- No plants, animals or firearms are to be taken onto the islands

- Collecting of any material not listed on your permit is prohibited

- No camping (unless specified in your permit).

- Get no closer than five metres to all wildlife.

- Crouch down when close to all wildlife and keep noise to a minimum

- Give all wildlife the right of way

- Do not follow if wildlife retreats

Promptly follow any instructions given by the Expedition Leader or departmental representative.

## 3.2		EXPEDITION ACTIVITY

On a daily basis each expedition member is to brief the Expedition Leader on their intended work activities and intentions. This includes method of travel, length of stay, work activities, number in party, intended route and time of return. If staying away overnight, note time of any local radio-schedule. Each party working away from base must carry a field radio and PLB.

Expedition Leaders should check equipment for party trips away from established base or field camps, and ensure all safety gear is included.

## 3.3		AWS

There are automatic weather station (AWS) facilities on Enderby and Campbell Islands which are part of a global network of weather stations. Data is automatically radioed to New Zealand. Due to the distance from other stations they are extremely important. These facilities must not be interfered with in any way.

## 3.4		TRACKS

There must be no cutting or marking of tracks without prior permission of the Murihiku Operations Manager. Where possible, on little used access ways, avoid following the same track as it will soon cut up and become a ‘formed track’, which others, including tourists, may be tempted to follow.

## 3.5		FACILITIES AND MARKING SYSTEMS

Accurate notes must be made by expeditions to set up and describe any site marking systems and their location (e.g. tags, pegs, numbering systems used for monitoring projects etc). Copies of these notes are to be returned to the Murihiku District Office.

Explicit prior approval in your permit is required for any such systems to remain in place on the islands. Any unapproved marking will be removed and the person responsible is likely to be refused future permits.

Specific structures such as hides, huts etc require a permit and possibly also resource consent approval.

## 3.6		SUPPLIES AND EQUIPMENT

### Appropriate Clothing

When away from camp or base hut all expedition members should have sufficient personal clothing and equipment to ensure that they can safely overnight in the event of becoming lost or stranded. The minimum of clothing and equipment is; parka; over trousers; thermal long-johns; thermal undershirt; pile or woollen over-shirt; gloves; hat; personal first aid kit; radio for party.

### Departure from Subantarctic Islands

Prior to departure from the islands, prepare a list of all food and equipment left in all field and base huts. Also prepare a brief report on the condition of any huts or other facilities, particularly where there is damage. A copy of these lists must be forwarded to the Murihiku District Office.

All damaged equipment should be returned to Invercargill, and repair or replacement arranged. Where Murihiku equipment has been damaged on the expedition and the damage was not as a result of fair wear and tear then the expedition shall fund repair or replacement of the equipment.

Outboard motors should be serviced on their return from the subantarctic islands as a matter of course, at the expedition’s expense.

If, for reasons of space, it is apparent that not all equipment will be able to be returned at the end of the trip, the Expedition Leader must discuss with the Ranger / Supervisor, Subantarctic which equipment is to have priority. This will include any electrical and mechanical equipment which will require servicing.

If there is another expedition immediately after yours, the Expedition Leader may be requested to leave some gear on site. The Ranger / Supervisor, Subantarctic should provide a written list of this to both the outgoing and incoming Expedition Leaders.

## 3.7		SMALL BOAT OPERATION

### Equipment

When in use each boat must carry the following equipment; suitable anchor; oars, rope; bailer; basic tool kit; basic first-aid kit; red/orange daytime smoke flare kit (check date); EPIRB, fire extinguisher and a spare fuel lead. Each Expedition or Team shall carry a spare motor, parts and tools as required (spark plugs, spare props, etc) when boats are in use.

### Boat Operation

On every day when boats are to be used, Rakiura National Park Visitor Centre must be advised on the morning sched that a boating operation is planned for that day. They must also be advised the following morning that the operation was completed successfully. At least one expedition member must remain ashore and be in VHF contact with the boat crew. They must also be familiar with the intended voyage and emergency procedures.

Operating areas vary and, prior to the expedition’s departure from New Zealand, the Expedition Leader should have sought advice from the Ranger / Supervisor or Senior Ranger, Subantarctic about locations where boating operations are permitted and the requirements for their particular situation.

Be particularly careful in any offshore wind. Life jackets or wetsuits must be worn at all times. Auto motor-kill switches must be used at all times. Boats should not be used outside of daylight hours.

## 3.8		DIVING / WATER ACTIVITIES

### DOC Staff Diving & Snorkelling

DOC staff diving is strictly controlled by the Departmental Divers Code of Conduct. DOC staff (at any time) and members of DOC expeditions are not permitted to dive or snorkel for recreational purposes. All work diving and / or snorkelling must be approved by the Murihiku Operations Manager and be specifically covered in the expedition’s safety plan. Diving is defined as being underwater and breathing gases at greater than atmospheric pressure, and snorkelling as being wholly or partially submerged and equipped with a face mask and snorkel, with or without swim fins.

### Other Diving

While DOC has no direct control over other expedition members diving in subantarctic waters, divers must remember that birds and marine mammals are protected from disturbance by the Wildlife and Marine Mammals Acts. Disturbance will be judged on whether animals are being prevented from going about their normal business or are behaving in a harassed manner. The most likely animals to be disturbed are Southern Right whales. It is an offence to take a boat within 50 metres of a whale or to dive with them without a permit.

### Swimming

Swimming is not permitted on DOC lead expeditions.

Swimming is not recommended on non - DOC lead expeditions. Swimming and the risks involved must be outlined in the Health and Safety plan including how emergencies will be dealt with if one should occur to a team member is swimming. Health and Safety Plans must be approved by the Murihiku Operations Manager prior to departure to the Subantarctics. Note: Swimming is not advised in the Subantarctic Islands because of the high level of risk involved.

## 3.9		SPECIFIC EQUIPMENT OR TASKS

### Chainsaws

Only suitably trained and qualified staff shall use chainsaws. All protective gear shall be taken and used. Chainsaws will only be taken to the subantarctic islands where specific track or other clearing work is part of an approved work plan, and / or stated on the Entry Permit or other permit or concession.

### Firearms

Firearms will only be taken to the Subantarctic Islands where specific hunting for pest eradication or control is approved or permitted. Only holders of a valid firearms licence are to use firearms. All firearms that are taken to the islands must be noted in the work plan and / or Entry Permit, with all users specifically listed. All safety precautions are to be followed.

### Toxins / Weed Sprays

All use of toxins / sprays is to have prior approval from the Murihiku Operations Manager and, where relevant, be included in the Entry Permit. Only approved, licensed or suitably trained persons are to undertake work. All use of toxins or sprays is to follow label instructions. A copy of the relevant Material Data Sheets should be taken to the Islands. An expedition member will be designated by the Murihiku Operations Manager as overall in-charge of individual toxin operations, prior to departure from New Zealand. All unused toxins / sprays are to be returned to New Zealand.

## 3.10		WATER

Although the climate may appear other-wise the Subantarctic Islands can be a difficult place to collect drinking water at times. Please ensure that water use is conservative in the event of a relatively dry spell, particularly if other parties are due to arrive after you. If there are any issues with the water systems please notify Murihiku Operations Manager as soon as possible so that appropriate measures can be taken; don’t wait until you get back!

## 3.11		WASTE DISPOSAL

No biodegradable rubbish or refuse is to be buried on any island, disposed of at sea, or burnt. Do not throw away any food waste while travelling around the island. Apple cores, unwanted fillings from sandwiches, citrus peelings etc must be kept in your bag and returned to the base or boat for approved disposal methods.

All expedition members should practice good housekeeping, in particular minimising potential waste packaging, cleaning and sorting recycling etc, and keeping the camp and hut sites clean and tidy.

### Biodegradable Rubbish

All biodegradable rubbish must be returned to New Zealand for disposal. Biodegradable rubbish must be double bagged and stored in a closed 20 litre polypail. Label the lid “biodegradable rubbish” and include the point of origin and date. No biodegradable rubbish is to be included with general refuse because the odour it creates tends to permeate the bins used for refuse and is very hard to remove, even after steam cleaning. These bins will be used for packing food on other expeditions and it is very important that they smell clean so as not to attract rodents.

On some expeditions it may be possible to separate biodegradable rubbish into that which is suitable for disposal at a worm farm, and that which is not. This may be done at the discretion of the Expedition Leader and members. Items which are not suitable for worm farm disposal, e.g. citrus, onions, meat scraps, must still be double bagged and stored separately from refuse. Label polypails accordingly.

### Non-Biodegradable Rubbish

All non-biodegradable rubbish must be returned to New Zealand for appropriate disposal or recycling. Under no circumstances should non-biodegradable rubbish be dumped at sea, or burnt.

Separate recyclable items from non-recyclable rubbish (refuse). Refuse should be bagged and stored in empty food bins. When full, ensure the lid is securely fastened with a cable tie. Label the bins “Refuse”, and include the origin and date. All cardboard, paper, etc, should be flattened, folded and stacked. All cans and plastic containers are to be washed and crushed (open both ends of the cans before flattening them). Wash but do not break glass containers! Store material preferably in a solid container (e.g. empty food bins), label container with contents, e.g. “recyclables”, origin and date.

Hazardous waste, e.g. used oil, should be stored separately from general rubbish and clearly labelled.

### Sewage

All pit toilets are to be dug at least 50m away from any ground water supply. Toilets are not to be upstream/uphill of any ground water supply. Where there is no pit toilet, faeces are to be buried at least 15cm below the surface, and as far as possible (at least 50 metres) from the nearest ground water supply.

## 3.12		CHUMMING

The practice of “chumming”, i.e. attracting seabirds by feeding them, is illegal in the Auckland Islands / Motu Maha Marine Reserve as it amounts to a discharge into the Reserve. It is discouraged elsewhere because of the possibility that birds will become habituated to following boats, thus increasing the risk of by-catch in long line fisheries. Chumming also provides a potential vector for the spread of disease.

## 3.13		NIGHT LIGHTS

Night lights pose a threat to seabirds, causing them to become disorientated and increasing the chances of crash landing and injury. Only the minimum lighting required for hut use should be used.

## 3.14		MONITORING

Every expedition is required to assist the Murihiku District Office by monitoring for weeds, rodents and visitor impacts.

Weed surveillance and control:

There is a Weed Management Kit for every island group. In the case of the Auckland Island group there is a separate kit for each of the three most visited islands - main Auckland, Enderby and Adams. These are located in the base hut on each island. The Kits contain instructions on what to do and look for on the island. The Weed Control Form and Field Weed Surveillance Form (Schedule 4) must be completed and attached to the trip report.

Rodent surveillance:

The Snares, Enderby, Adams and Campbell islands are rodent free, while mice are present on the Antipodes and main Auckland Island. The surveillance goal is for early detection of any new rodent incursion. Surveillance procedures must be carried out by every expedition, and the relevant Subantarctic Island Rodent Surveillance Form (Schedule 4) completed and attached to the trip report.  Detailed instructions are in Schedule 4 of this document. The Expedition Leader is responsible for collecting the equipment needed to carry out this monitoring from the quarantine store before departure. The contents of the rodent contingency bin are for a first response in the event of rodent detection, and should NOT be used unless under direction from the Murihiku Operations Manager.

Visitor Impact monitoring:

Murihiku is monitoring the impact of all visitors on all of the islands. A “visitor” is defined as anyone who lands on an island, irrespective of their reason for doing so. It is not just tourists who have an impact on the islands! The Expedition Track Use form (distributed during your briefing) must be completed for every expedition to Campbell Island and the Auckland Islands, and attached to the expedition report.  It is important that every departure from the area around base is recorded on the Expedition Track Use form so that the impact per expedition can be accurately gauged. If track use isn’t accurately recorded the impact over time may be over estimated. The results of this monitoring may impact on future research and management as well as tourist visits, so please ensure it is completed accurately!

## 3.15		OTHER PARTIES

Other expeditions or visitor parties may be permitted to visit the islands while you are present. On Enderby, main Auckland or Campbell islands your campsite may be visited by a tourist party from one of the permitted tour vessels, so ensure that the camp is kept as tidy as possible. Try to avoid handling animals while tourists are present, but be prepared to explain your work, especially if you are handling any animals at the time.

Any DOC staff or Warrant Holder can ask to see another party’s permit if they think that the other party is undertaking activities that seem inappropriate. If permit conditions have been broken record all appropriate details, including taking photographs. If any other concerns arise discuss them with the Murihiku Operations Manager via the satellite phone schedule.

## 3.16		VISITING BOATS WITHOUT PERMITS

An increasing number of boats, particularly yachts, are visiting (or wishing to visit) the subantarctic islands. Often permits are applied for, but the application is withdrawn when conditions are explained. It is critical that illegal landings are not encouraged, particularly when people knowingly travelled south without the required permit. You must not allow entry for any party without a permit. Details relating to any illegal landing should be carefully recorded, and reported to the Murihiku Operations Manager through the regular radio-schedule.

## 3.17		FIRE PREVENTION

- In many places in the subantarctic islands fires will burn deceptively well and be difficult, if not impossible, to put out. It is highly likely that any accidental fires will be started at huts and campsites (it may be your only accommodation that burns down!).

- The Department’s ability to fight fire in the subantarctic is limited to minimal initial response only. It is much easier to prevent a fire from starting in the first place, than to attempt to extinguish fires. All fires and near misses are to be reported to the Murihiku Operations Manager as soon as possible so that precautions can be taken to avoid the situation re-occurring.

### First Response

- Make sure all people are safe, attempt to extinguish fire; call for help.

### Open Fires

There are to be NO open fires on any subantarctic island.

### Gas Burners

- Gas burners are to be set up by people who are familiar and competent with that particular type of burner.

- When in use, gas bottles are to be placed as far away as possible from the burner, preferably outside the hut/tent. If for any reason the bottle cannot be kept away from the burner, it must be turned off at all times at the bottle when it is not in use. Ensure that all huts and tents are well ventilated.

- When set up, all connections are to be checked using soap and water, and the appliance tested to check that it is working properly.

- When leaving the camp, and at night, the gas must be shut off at the bottle.

### Liquid Fuel Burners

- Generally these (i.e. small one-burner white spirit or kerosene burners) will only be required when camping out (the exception being Campbell Island where most huts have kerosene stoves). Liquid fuel burners should be set up on a flat, stable surface away from any inflammable material. All fuel should be stored in metal containers, which must be kept away from the burner when it is in use.

### Smoking

Smoking on all subantarctic islands is prohibited, this includes all coastal areas.

## 3.18		DAILY COMMUNICATION PROCEDURES

Ensure that satellite phone schedule procedures including any previously arranged variations, are followed. It is imperative that you keep to the daily schedule otherwise emergency action will be initiated at 10am after two missed morning schedules. If contact is not made at the 0800 hrs schedule, you should attempt to call again between 0900 and 0930. If still no contact ring Murikiku Duty Officer cellphone 0274 325378.

Give Stewart Island operator at least a one day warning if you intend to send longer messages or lists, and arrange a more suitable time to do this. When messages are to be forwarded from Stewart Island to Invercargill or other places, make sure that you give the name of whom the message is intended for and where they are.

You are also required to let Rakiura National Park Visitor Centre know if you are going to miss any schedules during your trip, e.g. if you will be away from the base overnight.

## 3.19		INCIDENT RPORTING

In the event of an incident (accident or near miss, including fire) or illness the Expedition Leader is to notify the Murihiku Operations Manager as soon as possible. Where the situation is under control and no assistance is required, this can be done via the regular phone sched. The Expedition Leader must complete an Incident Report Form (Schedule 5) for every incident and return this to the Murihiku Operations Manager on return to New Zealand.

## 3.20		SEARCH & RESCUE

Should a team member or a whole team fail to return on time, or to report on the phone-schedule, the Expedition Leader should be ready to initiate a search. Adequate time should be allowed for the party member or team to return in case of a simple delay. This time period should be pre-arranged so that all team members are aware of it.

Once it has become obvious that it is not a simple delay, a search should be mounted, and the Murihiku Operations Manager notified as soon as possible. The latest that a search should begin is normally no more than six hours after the expected return time.

In the event of non-return of an individual or a team in the evening, a search will not be initiated until the following morning, in order to safeguard the searchers. All team members must be aware of this. The Expedition Leader is to act as Search Controller.

## 3.21		EMERGENCY PROCEDURES

- Emergency response procedures are given in the Subantarctic Islands Emergency Response Plan – Actions for Personnel on the Islands (Appendix C). The following is a brief summary. Expedition Leaders should ensure they are familiar with the emergency procedures.

In an emergency situation it is important to get a message to the Murihiku Operations Manager. This is a matter of urgency for co-ordination of a response (evacuation or otherwise). Work and after-hours telephone numbers for key Murihiku staff are listed in Appendix C. The Murihiku Operations Manager will commence emergency response action after being notified of an emergency, or after being notified that two consecutive daily scheds have been missed, i.e. no contact made with an island party for 48 hours.

In an emergency the Expedition Leader or a nominee, e.g. an uninjured expedition member, should assess the situation and level of urgency. If the situation is under control (low urgency) inform Rakiura National Park Visitor Centre during the next normal daily sched. Stewart Island staff will inform the Murihiku Operations Manager of the incident. If immediate advice or assistance is required make contact with Rakiura National Park Visitor Centre or one of the possible contacts listed in Appendix C via satellite phone.

If no contact is made via satellite phone, and the situation is urgent, activate the EPIRB from the emergency bucket.

## 3.22		WEATHER FORECASTS

Weather forecasts for the southern South Island can be obtained on the Rakiura National Park Visitor Centre phone-schedule, but they will require some local interpretation at the very best.

- FORTY FIVE SOUTH in Invercargill (Ph 03 218 3261) will also provide a custom forecast at a cost.

## 3.24		METSERVICE BUILDINGS ON CAMPBELL ISLAND

- The Metservice owns the majority of the buildings and infrastructure at Beeman Point on Campbell Island.  Access to all buildings is prohibited unless prior arrangement has been made.  This includes:

- the wharf – closed for safety reasons to all visitors

- the track following the railway from the wharf to the hostel – as above

- the hostel

With prior agreement from DOC, access is permitted to the annex, wharf shed, and the cool store with DOC on the door.

# 4.0		UPON RETURN

The trip is not over when you step back on to the wharf in Bluff. There is still work to be done – unpacking, cleaning and returning gear, disposing of rubbish etc. This must not be left to Murihiku staff – Expedition Leaders must allow time to carry out these tasks on return.

## 4.1		ACCESS TO QUARANTINE STORE

Normal open hours for the Quarantine Store are Monday – Friday 8am – 4.30pm. You should arrange with your transport provider to send a message to Murihiku staff informing them of your expected arrival time, especially if your ETA is after hours.

After hours access to the store is possible with prior arrangement, i.e. arrangement made with Rangers before your expedition departs.

## 4.2		TRANSPORT

Expedition Leaders will need to arrange for the unloading and transportation of personnel and equipment from Bluff to Invercargill. There is several Bluff or Invercargill based businesses that can provide suitable vehicles and equipment. See Appendix B for contact details.

- Executive Car Service – can provide a 12 seater (11 pax plus their driver) shuttle, or 18 seater bus for larger groups. They can also supply a covered trailer for transporting gear.

- Crawford Rentals / Riverside Rentals; both of these firms have a range of different sized vehicles for hire, including trucks that have tail lifters. Be aware that a Heavy Traffic licence is required for some vehicles.

- Sand Supply is based in Bluff and is useful for transporting gear back to the Quarantine Store. If given prior notification they will be on standby for the boat’s return. If your arrival in Bluff is close to dark they will keep gear on the truck overnight and deliver to the Quarantine Store the next morning at an arranged time.

- Port Maintenance is also based in Bluff and has trucks and a crane or hiab for loading or unloading.

## 4.3		RUBBISH

### Refuse

Non-recyclable rubbish (including non-worm farmable biodegradeable rubbish) must be disposed of at the Invercargill Waste Transfer Station (191 Bond Street) en route from Bluff. Opening hours are Monday-Saturday 8am-5.30pm, Sunday 9am-5.30pm.

If returning after 5.30pm rubbish (refuse, recyclable, biodegradeable) must not be left overnight in the Quarantine Store. This is to minimise the risk of attracting rodents to the Quarantine Store. Ideally it should be left on the boat in Bluff and unloaded in the morning, or left in storage at Bluff. At worst, leave it in a vehicle outside the store and dispose of it first thing in the morning.

### Recyclable

Recyclable plastics, glass, tins, aluminium and cardboard can be deposited at The Garage Recycling Shop, also at 191 Bond Street, (signposted next to Marshall Industries). Opening hours are Monday-Saturday 8am-5.30pm, Sunday 9am-5.30pm.

Cardboard can also be deposited at Southland Cardboard Recycling at 34 Eye Street (one block down from the Quarantine Store). Boxes are to be broken down and placed in a bin inside their front door. Open Monday–Friday 5.30am-4.30pm.

### Worm Farm

If required, Murihiku staff will arrange for collection by a local worm farmer. Ensure that worm farmable scraps are clearly labelled and in a well sealed polypail. Do not leave the full polypails inside the Quarantine Store.

### Used fadges

These are to be dropped off at the Waste Transfer Station, or if a small amount put in the skip in the driveway outside the Quarantine Store.

## 4.4	EQUIPMENT

Equipment borrowed from the Quarantine Store must be returned clean and in good working order, as it was on departure. Fair wear and tear is acceptable, but the cost of replacing or repairing lost or damaged items may have to be met by the expedition.

### Field equipment

Gas cookers and cooking utensils, radios, tents etc must be cleaned and inspected by the expedition, then placed together on a pallet at the rear of the store room. All other returned items used by the expedition should be left on this same pallet. Each item should have a note attached explaining any problems, pieces missing, or noting that it is in good working order. Note that the expedition will be charged for any repairs.

### Food bins

Empty bins, polypails and lids must be rinsed and neatly stacked on trolleys at the far end of the storeroom. All writing and tape must be removed from lids.

### Petrol

All containers must be cleaned and left on the expedition’s pallet at the rear of the storeroom. Full containers must be clearly labelled with the date and type of fuel.

### Gas bottles / oxygen bottles

BOC Gas (161 Bond Street) is open Monday – Friday 8am-5pm. All bottles, i.e. full, partially full and empty, are to be returned and stored there during the week. Murihiku District has access to two cages for bottle storage, subject to prior arrangement, at the rear of the BOC Gas building.

If returning on a weekend bottles are to be stacked on the expedition’s pallet in the Quarantine Store.

### Sharps / Chemicals

Murihiku staff will arrange for collection of these from the Quarantine Store - collection takes place once each fortnight. Please make sure any sharps or chemicals are in proper containers and inside a plastic bag which is labelled along with a project code (DOC expeditions) or details of where to send the invoice for disposal costs. Place these on the expedition’s pallet.

### Liquid nitrogen containers

Liquid nitrogen containers needing to be returned to your home base must have a detailed return address and a dangerous goods declaration. The latter is essential when shipping the container around the country and is required for both full and empty containers. Relevant forms are kept in the back office of the Quarantine Store. These will generally be shipped via Mainfreight.

### Sending equipment home

If sending by Mainfreight the relevant forms (back office in Quarantine Store) are to be filled out, including project codes (DOC expeditions) or directions for invoicing (non-DOC expeditions). Mainfreight will call at the Quarantine Store by arrangement to collect items for shipping. The Mainfreight depot is on lower Spey Street, opening hours are 8am-5pm Monday-Friday.  No equipment is to be left at the store unless prior arrangements have been made with the Ranger – Quarantine and Logistics Manager.

## 4.5	REPORTS

### Trip report

Every Expedition Leader is required to submit a report of their expedition to the Murihiku Operations Manager (format in Schedule 6). Copies of any relevant Incident Report forms, the Weed Control and Field Weed Surveillance forms, Subantarctic Islands Rodent Surveillance forms, and the Track Use Log forms must also be attached.

This should all be submitted to the Murihiku Operations Manager no later than 1 month after your return.

### Inventories

Inventories for the huts at the Snares, Campbell Island, Antipodes Island and Deas Head are kept on the DOCDM system.  These can be requested from Murihiku District Office by any expedition without access to this system. All Expedition Leaders to these locations are responsible for ensuring the appropriate inventory is updated at the end of their trip.  All DoC expeditions are required to update the documents electronically and inform the Ranger – Quarantine and Logistics Manager when it has been done.  All non-DoC expeditions are required to send a copy of the updated information to the Ranger – Quarantine and Logistics Manager.

Snares Island Huts Inventory  DOCDM-571860

Campbell Island Huts Inventory  DOCDM-418062

Auckland Island Huts Inventory  DOCDM-529650

Antipodes Island Huts Inventory DOCDM-461459

# Appendix A - Subantarctic Quarantine Self Audit Check Sheet

- Complete the relevant sections and have this form with you to hand to the Quarantine Officer.

- One form to be completed by every person travelling to islands

| Date: |  |  | Departure time: |  |
| --- | --- | --- | --- | --- |
| Name: |  |  | Destination: |  |
| Have you been handling any wildlife or domestic poultry, or working in wildlife colonies in the last 18 months Will you be handling wildlife or working in wildlife colonies on the Island |  |  | Yes No □ □ □ □ |  |
| If you have answered Yes to either of these questions you may need to wash all outerwear, pack and equipment that has been/will be in contact with wildlife with Trigene or Virkon. Please contact Sharon Trainor (027 6821990) to discuss if this will be necessary, and if so arrange for some Trigene to be sent to you. |  |  |  |  |
| If you answered Yes to either question above, have you contacted Sharon Trainor to enquire if washing gear in Trigene will be necessary. Have you washed all the relevant gear in Trigene |  |  | YES □ Who…………………....... NO □ YES □ NO □ |  |
| Items have been scrubbed clean of all soil, seed and vegetation, and have been checked for the presence of insects and rodents. |  |  |  |  |
|  | Tick if in compliance | Inspected by quarantine officer |  | Comments |
| Pack |  |  |  |  |
| Boots |  |  |  |  |
| Other footwear |  |  |  |  |
| Socks |  |  |  |  |
| Clothing |  |  |  |  |
| Parka & Leggings |  |  |  |  |
| Swandri |  |  |  |  |
| Field equipment (boxed) |  |  |  |  |
| Field equipment (unboxed) |  |  |  |  |
| Camera bags etc |  |  |  |  |
| Other - list (continue on back of page if necessary) |  |  |  |  |
| SIGNED: Person travelling |  |  |  | SIGNED: Quarantine Officer |

# Appendix B - Useful contact information

## 1. DOC staff

POSITION		PERSON	CONTACT NO.

Murihiku Operations Manager		Tony Preston		03 2112482

Senior Ranger, Subantarctic		Jo Hiscock		03 211 2430

Ranger /

Supervisor, Subantarctic				Sharon Trainor       	027 682 1990

## 2. Service & suppliers, Invercargill & Bluff

- COMPANY	SERVICE / SUPPLY	CONTACT NO.

- Sand Supply Bluff	Gear transport		027 439 9162

- Executive Car Service	Shuttle service		03 214 3434

- 027 221 6259

- Crawford Rentals	Vehicle / truck hire		03 218 3870

- 166 Clyde St

- Riverside Rentals	Vehicle / truck hire		03 214 1030

- Cnr Dee & Fox Sts

- Port Maintenance	Truck/crane/hiab hire	03 212 7674

- Island Harbour, Bluff					027 240 7820

- Mainfreight	Freight forwarders		03 214 4120

- Lower Spey St

- BOC Gas	Gas supplies		03 218 8555/ 0800 111 333

- 161 Bond St

- Waste Transfer Station	Rubbish disposal		03-218 7939

- The Garage Recycling Shop 	Recycling

- 191 Bond St

- Southland Cardboard Recycling	Cardboard recycling		03 218 9475

- 34 Eye St					027 245 1662

- Plaza Supervalue	Food supplied & packed	03 218 2205,

- 103 Yarrow St					fax 03 214 0570

- BHM Electronics	Radio testing		03 218 3495

- 287 Dee St

- Invercargill i-site Visitor 	Local information		03 211 0895

- Information Centre

# Appendix C - Subantarctic Islands Emergency Response Plan

## A.  Actions for mainland Southern Islands staff

1. Contact with island expedition parties.

1.1 Contact while in Transit

Unless otherwise agreed there is to be daily contact with the transport vessel, at least until the party are dropped at the island, or disembark after returning to the mainland. This contact will be made via radio or satellite phone calls, or email to Rakiura National Park Visitor Centre or Murihiku staff, or messages forwarded by Bluff Fisherman’s Radio.

The only exception to this is RNZ Navy vessels as they maintain their own contact schedule.

1.2 Contact while on the islands

Once at the island the Expedition Leader will commence daily scheds with Rakiura National Park Visitor Centre. The Expedition Leader will have received a copy of this prior to departure, and will have been briefed on communication requirements and procedures. Daily scheds are to continue until the party embarks to return to the mainland.

2. No contact

2.1 No contact with the vessel

- If there is no contact with the vessel in transit check with relevant Stewart Island staff that no-one else has heard from the vessel, then try Bluff Fisherman’s Radio.

- If no contact is made for 24 hours notify the Murihiku Operations Manager and contact the Maritime Rescue Co-ordination Centre.

2.2. No contact with the islands.

- If there is no contact made with any party during regular morning Rakiura National Park Visitor Centre staff will check with the notes of the previous day’s scheds to make sure the party was not going to be away from phone contact for that day. If no indication of being away, Stewart Island staff will maintain a close listening watch until 10am in case the party makes contact later. If nothing is heard by 10am staff will check the Communication Details form for the party (Schedule 2, Subantarctic Expeditions Operational Procedures docDM-227148), to see who the contact person is on the mainland and contact if necessary.

- If a second consecutive morning sched is missed without any contact during the previous day, Rakiura National Park Visitor Centre staff will contact the Murihiku Operations Manager and inform them that there has been no contact for 48 hours, and provide details of previous contacts.

- Rakiura National Park Visitor Centre staff will also contact Meri Leask (Bluff Fishermans’ Radio) – 03 212 7281, and DOC Te Anau - 03 249 7921, to see if they have heard from the party.

- The Murihiku Operations Manager, or a delegate, will contact reception at DOC Murihiku District Office and other likely contacts (Sharon Trainor or Jo Hiscock) to see if they have heard from the party on the island.

- If no one has heard from the field party the Murihiku Operations Manager will delegate a DOC staff member responsible for managing the response. This person must start a log of all actions.

- Contact is to be made with Meri Leask to see if there are any fishing boats in the area, also with Ranger / Supervisor, Subantarctic Sharon Trainor, to confirm if any tourist or research/management vessels are scheduled to be in the area so that options for checking can be considered.

- Contact Rescue Coordination Centre (RCC) to see if there are any other boats in the area.

- Check in the expedition’s safety plan what radio, satellite phone and PLB (Personal Locator Beacon) systems the field team have, then confirm with Ranger / Supervisor, Subantarctic Sharon Trainor, what was actually taken. The Ranger / Supervisor or Senior Ranger, Subantarctic should then consider the size, skills and experience of the field team along with the equipment carried and the tasks they were undertaking to consider the chances that there is an emergency versus a communication breakdown. Based on this assessment a recommendation will be made to the

- Murihiku Operations Manager whether a response should start immediately (the default position) or be delayed for a further 24hrs, e.g. if it is known that they were working from field huts (poor satellite reception) but doing a low risk activity and all carried PLBs. NB this extra 24 hrs is not to be taken as a justification by the field party for not making contact for 72 hrs, as response action will be started during this time.

3. Island party reports an emergency

  - If the field party reports an emergency to Rakiura National Park Visitor Centre, either by radio or satellite phone, staff there should record as much detail as possible. Ask for the 3P’s; People – who is involved; Problem – what is the problem, number of injured or lost people and nature of injuries; Position – where they are.

  - Set the next sched time if there are any concerns over battery life / satellite phone on (ensuring that Rakiura National Park Visitor Centre has the number).

  - Rakiura National Park Visitor Centre staff will notify the Murihiku Operations Manager immediately.

4. Commencing a response

- Once it has been decided that action will be taken the Murihiku Operations Manager or their delegate are then to contact the Police (Invercargill Station 03 211 0400) in event of no communications, or emergency services (111) in event of the island team reporting an emergency, and notify them of the situation. Police and/or emergency services are to be told that the RCC will also be informed and Southern Lakes Helicopters put on standby. The RCC (04 577 8030) and Southern Lakes (0508 2497167) will then be informed of the situation.

  - The police then take on responsibility for co-ordinating the response including activating a helicopter, or whatever other actions they deem fit depending upon the actual details of the emergency. DOC will provide all assistance possible to the police who will lead on the response – including provision of maps, a local contact etc. Rakiura National Park Visitor Centre may still be required to act as the primary contact with the field team.

(A copy of these procedures should be kept by the radio at all times)

Subantarctic Islands Emergency Response Plan

## B.  Actions for personnel on the islands

1. Scene Assessment

In an emergency situation the Expedition Leader or a nominee, e.g. uninjured expedition members, will assess the scene to determine what type of action and contact with New Zealand is required.

2. Local Action

a)  TREAT INJURED: Assess and treat injured in field, create shelter or return party to hut or base, monitor and record details of patient progress.

b)  SEARCH & RESCUE: Search for missing party members if more than 6 hours overdue and radio contact with them was not made that night or the following morning. Note: unless otherwise discussed with the field team and stated in the safety plan there should be no searches undertaken after dark.

3. Contact NZ:

All accidents or search & rescue operations must be reported to the Murihiku Operations Manager via satellite phone, as soon as practicable. The level of urgency for contact must be assessed. In all cases, once contact is made with New Zealand, include a full description of the situation, including location, nature of emergency, people involved, requirements from mainland, and steps taken to deal with emergency so far. If in doubt as to the severity of the situation notify the Murihiku Operations Manager even if no support from the mainland is required.

Always pass the following minimum information (the 3P’s) People – who you are; Problem – what is the problem, including number of injured or lost people and nature of injuries; Position – where you are. Once the message had been sent, you should be on standby, wait for confirmation and reply as appropriate.

Communication Procedure depends on the Level of Urgency (from low to high):

3.1.  Daily Sched

If situation is under control, inform Rakiura National Park Visitor Centre (ZKSD 4) of accident during normal daily sched, at 0800hrs and explain what action has been taken. Ask for medical advice if necessary. And if outside help is required, coordinate response with Murihiku Operations Manager via Rakiura National Park Visitor Centre, or directly via satellite phone.

3.2.  Contact Available Stations

If moderately urgent medical advice is required, or NZ based rescue or evacuation response is called for, attempt to contact Stewart Island directly and coordinate response with Murihiku Operations Manager

3.2.1 Satellite phone.

Satellite phone will be used to contact key Murihiku District Office staff to seek advice.

The following is a list of contact phone numbers of people to call in the event of an emergency. Rakiura National Park Visitor Centre to alert the appropriate authorities, and get a message to the Murihiku Operations Manager.

If using the satellite phone use the country code followed by the area code or cell code (e.g. 0064-3)

Stewart Island DOC			03 219 0009

Invercargill DOC Office		03 211 2400

Invercargill Duty Officer		027 4325378

Tony Preston 					03 2112 412			027 342 7665 (cell)

Jo Hiscock				03 211 2430 (work)		021 129 8924 (cell)

Sharon Trainor				03 2112477 (work)		027 682 1990 (cell)

Quarantine Store		03 2142386

Medical advice:

- If non urgent, then Dr Mark Floyd via email only on mdfloydnz@gmail.com

- If urgent the first point of call is Dr Chris Rumball on +64 21 334 170

- If Dr Chris Rumball is not contactable, Dr Mark Floyd can be contacted by phone on +336 289 67116 or +614 572 41912. Note: Dr Floyd is based in Europe not New Zealand.

- If Dr Chris Rumball and Dr Mark Floyd cannot be contacted, then contact the Otago DHB on +64 347 40999

Note: Contact the Murihiku Operations Manager as soon as practical to inform them of the situation.

Note: 111 cannot be rung from satellite phones.

3.2.2 Radio

If radio is the only option and Stewart Island Field Centre cannot be reached, try any other available stations:

a) Southland frequencies 2348 kHz (national night), 4619 or 5225 kHz (regional day), 4880 kHz (national day), 3261 kHz (liaison 1), 3023 kHz (SAR night), 5680 kHz (SAR day), 5407 kHz (Civil Defence), 4487 kHz (inter-conservancy).

b) Bluff Fisherman’s Radio on 4417 kHz – runs a listening watch and a sched for fishermen at 2030hrs

c) Mountain Radio Organisation on 3261 kHz - have evening scheds at 6.30pm NZST or 8.00pm when daylight saving is underway

d) Other islands e.g., DOC groups on Auckland Islands on 4619 or 5225 kHz

URGENCY CALL:  If there is urgent need for help, use “PAN PAN” on International Distress frequencies 2182, 4125, 6215 or 8291 kHz.

DISTRESS CALL:  If you need immediate assistance, use “MAYDAY” call on International Distress frequencies 2182, 4125, 6215 or 8291 kHz.

On VHF the International Distress frequency is Channel 16. Use either a Mayday or Pan Pan VHF call on Channel 16 if you believe there may be vessels in the area, which may offer the best source of immediate help. You must also contact the Conservation Services Manager as soon as practicable to inform them of the situation.

3.2.3. Emergency Position Indicating Radio Beacon (EPIRB)

In an extreme distress situation when delay in contacting NZ could endanger lives, radio contact failed or the emergency occurred away from immediate access to the radio, activate EPIRB (from high ground if possible).  This will activate international search and rescue.  Make radio contact with New Zealand ASAP to give details of the emergency.

4. No contact

If you have been unable to make contact with Rakiura National Park Visitor Centre or any other person or station for 48 hours (i.e. 2 missed scheds), it is possible that a fixed wing plane (e.g. RNZAF) may be dispatched to try and confirm whether the situation is an emergency – especially in the case of a PLB being set off (this can sometimes happen by accident). If help is required a large H (made from rocks, clothes etc) should be displayed on the ground to confirm that assistance is required. VHF radio contact will be attempted at the same time on Channel 16 (while not a prerequisite it is desirable for every party to have a VHF radio for contact with their pick up boat once the main radio system has been dismantled). If required and the weather is suitable a helicopter (usually 2) will be dispatched by the RCC.

5. Antipodes and Bounty Islands

This plan relates directly to the Auckland’s Campbell and Snares which are all accessible by helicopter if immediate help is required. The same procedures will be followed for the Antipodes and in the rare event of a party on the Bounties, the exception being that any access will be via boat because these islands are too far away from mainland New Zealand for a helicopter to fly. A vessel will be despatched as soon as possible; however due to availability at the particular time it may be several days before the vessel arrives at the islands.

# Appendix D - Working Around NZ Sea lions in the Subantarctic

NZ Sea lions are present on the New Zealand Subantarctic Islands.  They will be found concentrated on beaches, near the coast where they can haul out and individuals can be encountered a long way inland, including up mountains.

- Avoid concentrations of sea lions where possible, never walk through harems.  You can walk between sea lions and the sea, unlike the rule for fur seals.

- Remember not to approach wildlife closer than 5m, even this may be too close for sea lions and cause them to charge.

- It is sensible to be vigilant when walking through tussock and other vegetation they could be sleeping in.

They are generally quite confident around people, although their responses may vary from completely ignoring you, or if more active they may approach.  They are big animals, up to 500kg for adult males, surprisingly quick and can be intimidating.  It is important to realise the charge is usually a bluff, indicating that you have invaded their personal space.

- Don’t run from a Sea lion if approached – they will think it’s a game and chase, and you could trip and injure yourself.  If you are approached, look down and back away calmly.  If the animal keeps approaching put out a backpack or piece of clothing – it will most likely sniff the object and decide you are boring and move away.

- If you have a walking stick, pointing it at the animal will be enough to keep them at a short distance, look down and back away calmly.

- NEVER hit an animal – it is very important we do not alter the animals’ natural behaviour.  Hitting animals makes them recognise humans as something that is aggressive and that could make them aggressive to all humans.

Please treat Sea lions with respect, disregard of these guidelines will jeopardise your future participation in Subantarctic trips!!

# Schedule 1      Subantarctic Project Participant Details Form

(This for should be filled in by all expedition participants and sent to expedition leader for attachment to safety plan)

Name: 		Date of Birth:

Address:

Work phone: 		A/H phone:

Emergency Contact Details

Next of Kin

Name:		Relationship:

Address:

Work phone: 		A/H phone:

Alternative

Name:		Relationship:

Address:

Work phone: 		A/H phone:

Employer or Managers Contact Details

Name:		Position:

Address:

Work phone: 		A/H phone:

Participants’ GP/Doctors Details

Name:

Surgery Address:

Telephone Number:

HEALTH

Expeditioners to the subantarctic will be undertaking field work in a hostile environment in remote areas with limited direct medical assistance and potential delays in evacuation.

It is essential that medical conditions that may impact on your safety or that could require urgent medical attention are identified.  If you have any pre-existing conditions and are unsure if it will affect you, you should seek advice from your doctor.

Do you have any past or present medical conditions that may create additional risks for you in undertaking fieldwork in the subantarctic?                               YES            NO 

If Yes, you will need to need to get a medical clearance from your Doctor to participate in the expedition.  See the Health and First Aid section of this document for more information.

Recommendation from doctor sent to Expedition Leader for attachment to safety plan?

N/A                YES            NO 

Do you suffer from weak joints, allergies, asthma, diabetes, chronic seasickness or other medical condition the Expedition Leader should be aware of? 	        YES            NO 

If Yes, please provide details:  __________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

Do you hold a current First Aid Certificate?  			       YES 	       NO 

DECLARATION

1.  I declare that the above statement is, to my knowledge, a true and accurate account of

my past and present health.

2.  I consent to my doctor being contacted and releasing information to medics in case of

an emergency either on the islands or in transit.

3.  I have read and agree to abide by the Subantarctic Expeditions Operational

Procedures, and any other requirements for this expedition as advised.

Signed:  _________________________________  Date:  _____________________________

# Schedule 2	Communication Details Form

(Details of Subantarctic / Offshore Island Groups to Sched daily (via satellite phone) with Rakiura National Park Visitor Centre.

To be completed after the safety plan has been approved, and at least 2 weeks prior to departure, and sent to the Rakiura National Park Visitor Centre

Postal Address:	PO Box 3, Stewart Island 9846

Email: 	stewartisland@doc.govt.nz

Fax: 	03 2190 003

Name of Expedition:  ___________________________________________________

Expedition Leader:  ____________________________________________________

Island/Satellite Phone Number:  __________________________________________________

Between 26 Dec and 31 March scheds are at 8am.  Sched times outside of these dates are to be arranged with the Rakiura National Park Visitor Centre.  Please supply details of any alternative arrangements:

_____________________________________________________________________

_____________________________________________________________________

Date Communication from the Island to Commence:  __________________________

Date Communication from the Island to Cease:  ______________________________

Sat Phone Number:  ____________________________________________________

In transit ALL trips travelling via charter boat must maintain daily communication with someone on the mainland (not necessarily Rakiura National Park Visitor Centre).  Please provide details including dates.  If sched will be with Rakiura National Park Visitor Centre include vessel name and satellite phone number, and approx time of the sched:

_____________________________________________________________________

_____________________________________________________________________

Other Expedition Members:

_____________________________		  _______________________________

_____________________________		  _______________________________

_____________________________		  _______________________________

_____________________________		  _______________________________

_____________________________ 		  _______________________________

Please provide details of personnel, dates and transport arrangements for any staff changeovers:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Emergency Plan

The emergency plan for the Expedition will follow the response outlined in the Subantarctic Island Emergency Response Plan (DOCDM-85137 and Appendix C of the Subantarctic Expeditions Operational Procedures).

Any variations and additions are outlined below, and have been signed off by the Murihiku Operations Manager in the Safety Plan.

Contact details of Expedition Leader in case of any queries with the information provided in this form before the expedition leaves:

Name:  _________________________ 	Email:  __________________________

Direct Dial:  _____________________		DOC VPN:  ________________

Mobile:  ________________________

Person to contact in DOC office (or elsewhere) should there be a need regarding any queries.  If this person is not available for the duration of your trip, please provide a second contact:

Name:  _______________________		Name:  __________________________

Direct Dial:  ___________________		Direct Dial:  ______________________

DOC VPN:  ___________________		DOC VPN:  ______________________

# Schedule 3	Subantarctic Islands Rodent Surveillance

The intent of this surveillance plan is to detect incursion of any, or a new rodent species to these islands. This surveillance will be carried out using the procedures outlined below.

There are rodent motels around the buildings. There is a wooden trap box in place alongside each motel. These trap boxes have been modified to double as tracking tunnels. There are also peanut butter flavoured wax indicator tags fixed in the vicinity of these motels.

There is a rodent contingency bin/s at each site, labelled accordingly. The contingency bins contain items that will be needed to initiate a first response in the event that the presence of rodents is detected. If this occurs you will be given detailed instruction from the Conservation Services Manager Southern Islands.

Use of the Rodent Contingency bin contents shall be under instruction from the Murihiku Operations Manager only.

Procedures within 2 days of arrival at the Island:

- Check the existing indicator baits and bedding for rodent sign. If there is sign you attribute to rodents, contact Murihiku Operations Manager ASAP.

- Replace those indicator baits and bedding with the fresh supplies received at the Invercargill briefing. Date and store the replaced baits in a way that will not damage them. Return these baits to Murihiku Operations Manager at expedition conclusion. For wax tags, reuse the caps.

- Install tracking papers in the adapted tunnels, and monitor these daily to ensure that any sign is identifiable. Recover the cards after 2 nights and analyse them for rodent sign. If rodent sign is detected or suspected, contact Murihiku Operations Manager immediately.

Procedure if expedition is longer than 6 weeks

- Repeat the above procedures halfway through the expedition. If the indicators, tags and bedding are in good condition it is not necessary to replace them at this time.

- Install or check the tracking papers.

Procedures for departure from the island:

Before your transport departs the mainland for your pickup:

- You must put fresh tracking papers out for at least one night, and allow time to analyse them for rodent sign. Contact Murihiku Operations Manager if rodent sign is detected or suspected.

- You must check all wax tags, indicator baits and bedding, to analyse them for rodent sign. Contact Murihiku Operations Manager if rodent sign is detected or suspected.

- If there is a follow on to this expedition, just a check of the indicators and bedding is required.

- If your expedition is the last for the season, replace all baits and bedding with fresh supplies from the Invercargill briefing. Package and date all baits in a way that will not damage them. For wax tags, reuse the caps. Return all replaced baits and completed monitoring forms to Ranger Quarantine and Logistics Manager immediately following expedition conclusion.

Location of surveillance equipment

Antipodes Island –

Tracking tunnels - There are two wooden trap boxes under the hut. One has been modified to double as a tracking tunnel. The other is for contingency.

Motels – No rodent motels because of the mice

Wax tags – 4 located on nails around the huts, adjacent to food storage areas.

Rodent contingency equipment bin located in the ‘Castaway Depot’

SNARES ISLAND –

Tracking tunnels – 1 wooden trap box that has been modified to double as a tracking tunnel located under the bunkroom.

Motels – 1 located under the bunkroom

Wax tags – 4 located in view around the buildings

Rodent contingency equipment bin located in the ‘Research Lab’

CAMPBELL ISLAND –

Tracking tunnels – 4 wooden tracking tunnels,

1 located in the wharf shed, 1 under the DOC annex, 1 in the DOC annex, and one in the trolley shed

Motels – There is a motel beside each of the tracking tunnels.

Wax tags – 6 located around the buildings, with the tracking tunnels and adjacent to food storage

Rodent contingency equipment bins are located in the ‘Annex store room’

ENDERBY ISLAND –

Tracking tunnels – 2 wooden tracking tunnels.

1 located under the bunkroom, and 1 under the office.

Motels – 2 located alongside the tracking tunnels

Wax tags – 4 located around the buildings, with the tracking tunnels and adjacent to food storage

Rodent contingency bin located in the porch of the ‘Bunkroom’

ADAMS ISLAND –

Tracking tunnels – 2 wooden tracking tunnels.

1 located under the hut, 1 at the landing.

Motels – 2 located alongside the tracking tunnels.

Wax tags – 4 located alongside the tracking tunnels and adjacent to food storage.

Rodent contingency bin located on the ‘Porch’

DEAS HEAD – MAIN AUCKLAND ISLAND –

Tracking tunnels – 2 wooden tracking tunnels.

One on the porch and the other stored for contingency.

Motels – No rodent motels because of the mice

Wax tags – 1 in the hut and 1 in the porch.

| RODENT SURVEILLANCE, SUBANTARCTIC ISLANDS - File; NHT - 02 - 17 - 01 - 28 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Island: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Expedition: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date start: | ……………. |  |  |  |  |  | Date finish:………………… |  |  |  |  |  |  |  |  |  |
| Tracking Papers: |  | 1 | 2 | 3 | 4 | 5 |  | comments |  |  |  |  |  |  |  |  |
| Arrival Installation date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recovery date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Midway Installation date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recovery date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Depart installation date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recovery date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Packed for NZ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Motel Indicators: |  | 1 | 2 | 3 | 4 | 5 |  | comments |  |  |  |  |  |  |  |  |
| Arrival check / recovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Arrival installation date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 day check date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Midway check date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Midway recovery date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pre depart check date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Depart installation date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Packed for NZ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wax tags |  | 1 | 2 | 3 | 4 | 5 |  | comments |  |  |  |  |  |  |  |  |
| Arrival check/recovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Arrival installation date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 day check |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Midway check / recovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Midway recovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pre departure check |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Recovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Departure installation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Packed for NZ |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Additional comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Docdm-598751 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# Schedule 4 	 Weed Monitoring

## Weed Control Form

Please fill out if weeds found are controlled.

Please return completed to Senior Ranger, Subantarctic, Jo Hiscock

| Location |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Observer |  |  |  | Date |  |  |  |
| Species |  |  |  |  |  |  |  |
| NZ Grid reference* |  | Easting |  |  |  | Northing |  |
| Vegetation class* |  |  |  |  |  |  |  |
| Area occupied |  |  |  |  |  |  |  |
| Distribution* |  |  |  |  |  |  |  |
| Abundance* |  |  |  |  |  |  |  |
| Number of Plants | Adult |  | Adolescents |  |  |  | Seedlings |
| Permanently marked (Y/N and description) |  |  |  |  |  |  |  |
| Photo taken Y/N |  |  |  |  |  |  |  |
| Control method |  |  |  |  |  |  |  |
| Amount of mixed chemical used |  |  |  |  |  |  |  |
| Time spent |  |  |  |  |  |  |  |
| Comments |  |  |  |  |  |  |  |
| Map |  |  |  |  |  |  |  |
| (Back at Office) Date entered into database |  |  |  |  | By who |  |  |

Guideline  for * entries

NZ Grid reference ensure you change settings on GPS so they read eastings and northings

Vegetation class Boulderfield, Cushionfield, Grassland, Forest, Herbfield, Lichenfield, Loamfield/Peatfield, Mossfield, Pasture, Rockland, Sandfield, Scrub, Sedgeland, Shrubland, Treeland

Distribution Locally scattered, Local patches, Scattered throughout, Patches throughout, Common throughout, One small infestation, Other (Please specify)

Abundance Dominant (76-100%), Abundant (51-75%), Common (26-50%), Frequent (6-25%), Occasional (2-5%), Scarce (1%)

Field Weed Surveillance Form  File:NHT-03-17-11

Please fill in information on any introduced plants that are new to the island.  Include new weeds to the island as well as weeds new to an area of the island.  Remember all introduced plants are of interest.  Fill this form in if plants are NOT controlled.  If plants are controlled fill in a Weed Control Form.

| Your reference on map | Species Common Name | Scientific Name | Area it covers (m/ha/# of plants) | Location (description of site for ease of refinding) | GPS Latitude Longitude |  | Seedlings?/Flowers?/ Fruits? | Photo taken Y/N | Date | Veg type | Comments i.e. specimen taken, plant removed. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GUIDELINES Record all introduced plants found outside of areas already shown on map. Take a specimen sample if you are unsure of the species or if you remove the plant Your reference on map is the number/letter you have put on a sketch (the back of this form is ok) that refers to the specific entry for that introduced plant Area it covers (m/ha/#of plants) measure or count number of plants. Where appropriate include a density measurement Location is the description on the ground of where the plant is. Be specific so that this location can be re visited GPS coordinates ensure the GPS is set for Latitude, Longitude. Include all digits. Do NOT have it set for easting and northing Seedlings?/Flowering? Write whether the plant has seeds, flowers, fruits or the remains of any Photo taken Y/N write ‘yes’ or ‘no’ as to whether a photo of the plant and the site were taken. If ‘Yes’ send the photo to the Ranger Biodiversity Outlying Islands, clearly labelled on back as to what the photo refers to Date write the date you found the plant – include the day, month and year Veg type refers to Atkinson’s Terrestrial Vegetation Structural Classes – refer to this classification to select what class the plant is growing in (refer Appendix 7) |  |  |  |  |  |  |  |  |  |  |  |

Please return this form to the Murihiku Operations Team, Murihiku District Office, PO BOX 743, Invercargill 9840

Island  _________________________________  Expedition  ________________________________ Year  ____________________

# Schedule 5 – Incident Report Form

Incident Report Form – copies to be taken to the island

- INCIDENT DETAILS	7.  Risk Classification (cont’d)

| 1. Business Unit:____ ___ 2. Site: Building/Office Conservation Land Fire Depot Island Marine Overseas Private Land River/Lake/Waterway Road Workshop/Yard 3. Specific Location:_____ __ 4. Date and Time of Incident: ____ _ 5. Key People Involved: 4. Title of Incident: _____ __ 5. Details of Incident: 6. Immediate Corrective Action Taken: 7. Primary Risk Classification (choose one): Aircraft – fixed wing Aircraft - helicopter Animal/insect bite or sting Biological Hazards – bacteria/virus/fungi Boats – non powered Boats - powered Diving Falls Hand Tools Harassment Hazardous Substances - corrosives Hazardous Substances - explosives 10. Task Being Undertaken (cont’d) Office & visitor centres Road & car park maintenance Roadside facilities Search & rescue Ski field management Tenure review Threatened species, animal Threatened species, plant Track maintenance Visitor & historic management Vehicle/machinery maintenance Volcanic monitoring Weed pest control Wetland restoration Workshop & yard 11. Reported By (name of person): _____ __ 12. Reported Date: ____ _ 13. Actual Safety Consequence Assessment: Near Miss/no injury First aid/initial muscle discomfort Medical treatment Lost time injury Serious harm Fatal 14. Value Consequence Assessment: Near Miss No loss Slight <$100 Minor <$1,000 Moderate <$10,000 Major >$10,000 Catastrophic >$100,000 15. Environmental Consequence Assessment: Near Miss No damage Insignificant damage Minor damage Moderate damage Major damage Catastrophic damage 16. Consequence Description 21. Part of Body (cont’d): Elbow Wrist Hand Fingers Buttocks Groin Upper leg Knee Lower leg Ankle Foot Internal organs Multiple - Serious Harm: yes/no 23. Consequence: No injury/near miss First aid/initial muscle discomfort Slight < $100 Minor < $1,000 Moderate < $10,000 Major < $100,000 Grave > $1m 24. Lost Time Incident: yes/no 25. Days Lost Alternative Duties: _____ 26. Days Lost: _____ 27. Description of Injury and Treatment Given: |  | Hazardous Substances - flammables Hazardous Substances - herbicides Hazardous Substances - pesticides Hazardous Substances - others Machinery & Plant - fixed Machinery & Plant - motorised Machinery & Plant – non motorised Natural/Environ. – earthquake/tsunami/volcano Natural/Environ. – flood Natural/Environ. – rock fall Natural/Environ. – wind/storm Natural/Environ. - other Office Equipment Slips/Trips Stress Vehicles – 4WD Vehicles – ATV/Quad Vehicles – Gator/Argo Vehicles – Car/Ute/Wagon/Truck Vehicles – Motorbike Vehicles - Trailer 9 8. Potential Consequence: 1 Insignificant 2 Minor 3 Moderate 4 Major 5 Catastrophic 9 9. Potential Likelihood: 1 Very rare 2 Unlikely 3 Moderate 4 Likely 5 Almost certain 10. Task Being Undertaken (choose one): Amenity area maintenance Animal pest control - aerial Animal pest control - ground Assets, facilities & structure Back country road maintenance Boat use Building maintenance Campsite maintenance Community & volunteers Compliance & law enforcement Diving Education & events Fencing Fire suppression Freshwater fish survey Hut maintenance Hut removal Invertebrate survey Island restoration/management Lake/river weed control Marine mammal Marine survey B. INJURED PERSON DETAILS 17. Injured Person: _________________________ - Shift: Morning Afternoon Night 19. Hours worked into shift: _____ - Injury (choose one): No injury Amputation Bruising Burn/scald Circulatory Digestive system Dislocation Burn/scald Electrocution Foreign body Fracture Scratch/abrasion Gradual process (OOS/RSI) Hearing loss Heat stroke Hypothermia Infection/parasitic Internal injury Laceration/cut Mental harm Musculoskeletal Nervous system Poisoning/toxic Respiratory Scratch/abrasion Skin Sprain/strain Sting Vision Multiple Other 21. Part of Body (choose one): Not applicable Psychological Head Eye Face Mouth Neck Chest Stomach Upper back Lower back Shoulder Arm cont’d next page 35. Agency: Aircraft - fixed wing Aircraft - helicopter Animal - threatened Animal - pest Boat - powered Boat – non powered Diving Equipment – hand tool Equipment – non powered tools, other Equipment – powered, other Equipment - chainsaw Equipment – field, other Firearm Machinery/plant – fixed, other Machinery/plant – mobile, other Hazardous substance – flammable Hazardous substance – explosive Hazardous substance – herbicide Hazardous substance – pesticide Hazardous substance - LPG Hazardous substance - other Material Health Environmental – weather Environmental – wet ground Environmental – dry ground Vehicle – 4WD Vehicle – ATV/Quad/Gator/Mule Vehicle – car/wagon/ute Vehicle – trailer Vehicle – tractor/mower Vehicle – other Other |
| --- | --- | --- |
| 28. Off Normal Duties From: __ ___ 29. Estimated Return to Alternative Duties: __ ___ 30. Estimated Return to Full Duties: __ ___ 31. ACC claim number (if known): __ ___ 32. Aggravation of previous injury: □ yes □ no □ don’t know 33. Did this occur at work: □ yes □ no □ don’t know - Rehab or EAP support required: □ yes □ no □ don’t know |  | 36. Mechanism: Biological Factors Body stressing (sprain/strain/lifting) Chemicals/substances Exposure Fall/slip <3m Fall/slip >3m Heat/radiation/energy Hit by moving object Hitting object with body Mental stress Repetitive strain (OOS) Sound/pressure 37. Significant Hazard: □ yes □ no □ Signed: ___________________________ Date: / / |
|  |  | Entered into Risk Manager (http://www.riskmanager.co.nz): __________________________________ |

# Schedule 6 – Subantarctic Islands Expedition Report Format

Contents required:

1.     Logistics

Include comment on:

- Personnel list - behavior, any conflicts, issues

- Vessel, arrival and departure port and dates , any issues with transport

- Any resupply, team member changes

- Comments on quarantine, briefings

2.      Outline of Research

- Research objectives

- Methods- what was actually done

- Results- what was found

- Discussion

- Recommendations for further work

3.      Other work

Include comment on:

-          Samples and observations collected for other research programmes

4.      Infrastructure

Include comment on:

-          Condition of hut/s and tracks

- 	Any maintenance required / carried out – please include photos

-	Any comments on the base / hut instructions, suggest changes!

5.      Incidental Observations

Include comment on:

-      Any incidental sightings of wildlife and vegetation notes   - the more the better!

6.     Other Observations/Comments

Include comment on:

- GPS co-ordinates for any campsites used

- Any significant environmental impacts observed during the trip and not noted above

- Safety issues, in particular noting any accidents or safety risks observed (DOC expeditions must use the Incident Report Form, Schedule 6)

- Summary of weed surveillance and rodent monitoring

-	 Observations / interactions with other expeditions, vessels and tourists

-	A brief description of work area where extensive work was undertaken off track, including approximate number of visits

7.         Attachments

Attach copies of the:

- Incident Report forms (if relevant – Schedule 6)

- Weed Control and Field Weed Surveillance form (if any observations made – Schedule 5)

- Subantarctic Island Rodent Surveillance form (Schedule 4)

- Expedition Track Use forms (distributed at briefing)

- any relevant photographs

# Schedule 7	Checklist for Expedition Leaders

- At least 4 months prior to departure

- Obtained requisite permits and approvals for work programme from Murihiku District Office             □

- Notify all participants that only approved (permitted) research / collection may be carried out 	   □

during the expedition

- Read and understood Subantarctic Expeditions Operational Procedures			                 □

- Contact Murihiku District Office re the requirements for boating in the Subantarctic		   □

- At least 2 months prior to departure

- Contacted Southern Islands to:

  - Notify who Expedition Leader is (if not the project manager or the lead researcher)       □

  - Notify transport arrangements and dates

  - Request loan of any equipment belonging to Murihiku District

  - Obtain a copy of the previous hut inventory

- Ensured expedition members have appropriate training and qualifications to use specific equipment  □

- Sent project participant information, medical history forms and the Subantarctic Expeditions              □   Operational Procedures to all expedition members

- At least 4 weeks prior to departure

- Safety plan prepared and sent to Murihiku Operations Manager □

- Verified with Southern Islands staff the permit conditions for any activities to be carried	          □

out on behalf of others.

- At least 2 weeks prior to departure

- If you intend scheding with Stewart Island Field Centre, have sent a completed copy of the        □

Expedition Communication Details Form (Schedule 4.) to them with your approved emergency

plan details.

Have organised food and all expedition equipment including: 					  □

  - Safety and first aid equipment

  - Communications equipment

  - Boating equipment

  - Specialist equipment relevant to expedition activity

  - Copies of relevant reporting, surveillance and monitoring forms (Rodents, weeds, track use monitoring)

- Ensured there is sufficient time allowed (at least 2 days) prior to departure to collect and food 	   □

and equipment, undergo trainings and receive briefings.  Arranged a time for the briefings and

quarantine to take place.

2 WEEKS PRIOR TO DEPARTURE A READINESS CHECK WITH MURIHIKU OPERATIONS MANAGER □ OR DELEGATE MUST BE ARRANGED BEFORE PROCEDING WITH EXPEDITION

At departure/ briefing

- Coordinated for all expedition members to be at briefing and all gear through quarantine		   □

- Checked all DOC gear supplied is suitable and in good condition.				   □

- Team undergone relevant radio training							   □

- If boat being used at islands- ensured that all equipment required is there and in suitable condition.    □

- Ensured hull inspection for transport vessel is arranged and completed before departure for both       □

drop off and pick up journeys.

- During the expedition

- Ensured all expedition members adhere to the Minimum Impact Code, permit conditions and   	  □  operational procedures

- Carried out required rodent and weed monitoring						   □

- Completed visitor use forms for all personnel movements around the island.			   □

- Recorded details of any illegal landings and report to the Murihiku Operations Manager as soon	   □                  as possible

- In the event of an accident or illness, notified Murihiku Operations Manager via daily sched, 	 □                     or satellite phone if high consequence, of any incident (accident or illness, including a ‘near miss’).

- Completed incident report form 								   □

- Made inventory of food and equipment remaining in the huts and base prior to departure		   □

- Ensured all equipment taken down is returned to NZ unless special arrangements  have been made   □              with Murihiku District

- Return to New Zealand

- Disposed of rubbish appropriately i.e. taken to the refuse centre!				  	 □

- Unpack, check, clean, return equipment borrowed from Murihiku District Office, including bins	                 □

and polypails

- Ensure relevant forms have been completed, e.g. weed surveillance, rodent monitoring and               	 □     expedition track use form and they are attached to the trip report

- Submit expedition report to the Murihiku Operations Manager within one month of returning to New Zealand, follow format in Schedule 7.           									 □

No equipment / samples etc are to be left for forwarding by Operations staff unless arranged and agreed to by those staff.